**Primitive Conflict**

**Simple top-down turn-based strategy game**

Team members:  
- Oliver Müller  
- Patrick Faltas  
- Paula Njeru  
- Gabriel Wiedermann  
- Matus Porubsky

Estimated workload:

Total: 375 h 🡪 75 h/person  
Planning: 3 h/person  
Learning required skills: 20 h/person  
Design: 10 h/person  
Documentation: 2 h/person  
Developing: 35 h/person  
Debugging: 5 h/person

Development tools:

- Unreal Engine 4 (C++)

Project management tools:

- GitHub Desktop  
- github.com (Project planning)  
- DiscordEin Bild, das Text, Screenshot, Monitor enthält.

Automatisch generierte Beschreibung

Figure .1 - GitHub Project management

![Ein Bild, das Text enthält.

Automatisch generierte Beschreibung](data:image/jpeg;base64,/9j/4AAQSkZJRgABAQEAYABgAAD/4RD4RXhpZgAATU0AKgAAAAgABAE7AAIAAAAPAAAISodpAAQAAAABAAAIWpydAAEAAAAeAAAQ0uocAAcAAAgMAAAAPgAAAAAc6gAAAAgAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAE1hdHVzIFBvcnVic2t5AAAABZADAAIAAAAUAAAQqJAEAAIAAAAUAAAQvJKRAAIAAAADMzYAAJKSAAIAAAADMzYAAOocAAcAAAgMAAAInAAAAAAc6gAAAAgAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAADIwMjI6MDM6MjIgMjA6NDM6MzIAMjAyMjowMzoyMiAyMDo0MzozMgAAAE0AYQB0AHUAcwAgAFAAbwByAHUAYgBzAGsAeQAAAP/hCyFodHRwOi8vbnMuYWRvYmUuY29tL3hhcC8xLjAvADw/eHBhY2tldCBiZWdpbj0n77u/JyBpZD0nVzVNME1wQ2VoaUh6cmVTek5UY3prYzlkJz8+DQo8eDp4bXBtZXRhIHhtbG5zOng9ImFkb2JlOm5zOm1ldGEvIj48cmRmOlJERiB4bWxuczpyZGY9Imh0dHA6Ly93d3cudzMub3JnLzE5OTkvMDIvMjItcmRmLXN5bnRheC1ucyMiPjxyZGY6RGVzY3JpcHRpb24gcmRmOmFib3V0PSJ1dWlkOmZhZjViZGQ1LWJhM2QtMTFkYS1hZDMxLWQzM2Q3NTE4MmYxYiIgeG1sbnM6ZGM9Imh0dHA6Ly9wdXJsLm9yZy9kYy9lbGVtZW50cy8xLjEvIi8+PHJkZjpEZXNjcmlwdGlvbiByZGY6YWJvdXQ9InV1aWQ6ZmFmNWJkZDUtYmEzZC0xMWRhLWFkMzEtZDMzZDc1MTgyZjFiIiB4bWxuczp4bXA9Imh0dHA6Ly9ucy5hZG9iZS5jb20veGFwLzEuMC8iPjx4bXA6Q3JlYXRlRGF0ZT4yMDIyLTAzLTIyVDIwOjQzOjMyLjM1NjwveG1wOkNyZWF0ZURhdGU+PC9yZGY6RGVzY3JpcHRpb24+PHJkZjpEZXNjcmlwdGlvbiByZGY6YWJvdXQ9InV1aWQ6ZmFmNWJkZDUtYmEzZC0xMWRhLWFkMzEtZDMzZDc1MTgyZjFiIiB4bWxuczpkYz0iaHR0cDovL3B1cmwub3JnL2RjL2VsZW1lbnRzLzEuMS8iPjxkYzpjcmVhdG9yPjxyZGY6U2VxIHhtbG5zOnJkZj0iaHR0cDovL3d3dy53My5vcmcvMTk5OS8wMi8yMi1yZGYtc3ludGF4LW5zIyI+PHJkZjpsaT5NYXR1cyBQb3J1YnNreTwvcmRmOmxpPjwvcmRmOlNlcT4NCgkJCTwvZGM6Y3JlYXRvcj48L3JkZjpEZXNjcmlwdGlvbj48L3JkZjpSREY+PC94OnhtcG1ldGE+DQogICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgCiAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAKICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgIAogICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgCiAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAKICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgIAogICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgCiAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAKICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgIAogICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgCiAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAKICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgIAogICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgCiAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAKICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgIAogICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgCiAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAKICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgIAogICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgCiAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAKICAgICAgICAgICAgICAgICAgICAgICAgICAgIDw/eHBhY2tldCBlbmQ9J3cnPz7/2wBDAAcFBQYFBAcGBQYIBwcIChELCgkJChUPEAwRGBUaGRgVGBcbHichGx0lHRcYIi4iJSgpKywrGiAvMy8qMicqKyr/2wBDAQcICAoJChQLCxQqHBgcKioqKioqKioqKioqKioqKioqKioqKioqKioqKioqKioqKioqKioqKioqKioqKioqKir/wAARCAN1AuUDASIAAhEBAxEB/8QAHwAAAQUBAQEBAQEAAAAAAAAAAAECAwQFBgcICQoL/8QAtRAAAgEDAwIEAwUFBAQAAAF9AQIDAAQRBRIhMUEGE1FhByJxFDKBkaEII0KxwRVS0fAkM2JyggkKFhcYGRolJicoKSo0NTY3ODk6Q0RFRkdISUpTVFVWV1hZWmNkZWZnaGlqc3R1dnd4eXqDhIWGh4iJipKTlJWWl5iZmqKjpKWmp6ipqrKztLW2t7i5usLDxMXGx8jJytLT1NXW19jZ2uHi4+Tl5ufo6erx8vP09fb3+Pn6/8QAHwEAAwEBAQEBAQEBAQAAAAAAAAECAwQFBgcICQoL/8QAtREAAgECBAQDBAcFBAQAAQJ3AAECAxEEBSExBhJBUQdhcRMiMoEIFEKRobHBCSMzUvAVYnLRChYkNOEl8RcYGRomJygpKjU2Nzg5OkNERUZHSElKU1RVVldYWVpjZGVmZ2hpanN0dXZ3eHl6goOEhYaHiImKkpOUlZaXmJmaoqOkpaanqKmqsrO0tba3uLm6wsPExcbHyMnK0tPU1dbX2Nna4uPk5ebn6Onq8vP09fb3+Pn6/9oADAMBAAIRAxEAPwD5/ooq5p+l3OolzBGxjjx5kgUkIPfFaElOiu88LeDdJ1Z7j7fPdBIUUkoVTJJP144NKnw5Gp6bJd6VdbCHYRxy871yccjvis3VjF2ZqqM2ro4KipryznsLp7a7jaOWM4ZT2qGtDIKKKKYBRRRQAUUUUAFFFFABRRRQAUUUUAFFFFABRRRQAUUUUAFFFFABRRRQAUUUUAFFFFABRRRQAUUUUAFFFFABRRRQAUUUUAFFFFABRRRQAUUUUAFFFFABRRRQAUUUUAFFFFABRRRQAUUUUAFFFFABRRRQAUUUUAFFFFABRRRQAUUUUAFFFFABRRRQAUUUUAFFFFABRRRQAUUUUAFFFFABRRRQAUUUUAFFFFABRRRQAoG5gB1JxXr/AIOdNL0GS1gCw3UWHckZEwPr9OleQxHbMhPQMDXsHheaO/jlubVS7bjCTgDbwDxmuPFNqKsdeESczqYbm200W7SaS92kjhZZIYOFyep9evSnaxf6PY2k8w/0cq3yFF/oPatTUteg0Tw2u+2kEhxtZ1+Qnpg47jrz1rz6xjdfEVukz/bRdsRKjfMOcEE5HGK5FSvHmO32qUrGB8RrISfZ7hYtrRwjL/3+T/iK8/VSzBVBJJwAB1r1rxtYLD4Tvb++3CaSQQ26scADdkAD6A15XZf8hC3/AOuq/wA69HCpyikzzcVaM20Lfafe6Zcm31K0ns5wAxiuImjbB6HBGaWDTr25tJ7q2s7ia3t8GaaOJmSLPTcwGB+Nep/F6GPXWvr+BB9s0K6FpdAdWgkAaN/wYsv41LBBHoXwt1vw8FxeJpsd9fnuJZXXah/3UA/OtL+63/W1/wAjHql/W9vzPHq2I/CHiWWBZ4vD2qvE6hlkWykKsp5BB29K1dW0PQtG8KaPfSm/uL/VbRpRGkyJHCwYruPyEkdPl46H5ulanxA1jU9N1fRf7O1G7tMaLaH9xOyc7fY1T0++35/5Ep3tbtf8v8zgJI3ikaOVWR1JDKwwQfQim16dc2UXjhfBF5rJZbzVJpbK8uIcK8yxsAr9CN2DjOO1Y2meEtL1/wAWT6TpH9ofZ9PSWW7uMrLJOiED91EqjBJ4AJbqD7UWe3r+A7r+vmvzRxiI0kiogyzEAD1Nak3hbXIdcn0f+y7mbULcbpbe2TzmUYBz8meORz710uv+B7a28Lzazp1hrumi0nSOeDWYApkVzgOjBVHB4Iweo59drw74fGi/EPxbomjSSsYdHnjt3mlVW3FUIy3ygcnrxTt+v4K4dv66nm+o6NqekMi6tp13YmTlBcwNHu+m4DNUq9F1V73SPhxeaT4q1SO8v7q6heytBdrcvahc73LKSFBBwBn+tT3Hgrwbb+Nx4We+1drycokU6mPy4XdAVVxty/J7beoHbNKzvoF0ldnmdFdzoPgET6Xfalqtpq19HbXjWUdro8O+V5F+8xJUhVHTpyTV3/hXFmPG2jWEz6ja6bq1rLOq3UYiuYCiMSrgjHBUc45B/Gj+vwv+QdzzmiruqNphuQujRXSQqMF7qVWaQ5+8AqjaP9nLfWqVIYUUUUwCiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACuy8I+InikW0kmhhlO0RTTEhcg8AnPpxz2rjaKznBTjZl05unLmR9kaJ4fn1nQohqC2e+RMSxrJ5sbL2IOBn+Yqhrel2fhG1F3etBaQW6FFk3Z3DrgZxj+dfLem+Kdf0ZNmk61f2S+lvcug/Q1X1LWdT1iYS6tqF1eyDo1xMzn8yax+rq1rm31h3vY6Px/wCNm8V36R2ytFYwElEJ+8x6sfyx/wDrrk7eQQ3UUjZIRwxx7Go6K6Ye5a3Q5pPnvfqegRfEDT4/idqetyWk8+jakuye0kVd7qFXbxnGQyg9elZtv4zWWHxZJqizPd67GBGUAKo3mbsEkggAcDGelcjRSsrW8rB1v8/uN7xBrltquj6DaW6SrJptmYJjIAAzF2bK4JyMHviug1bXfBHiB7C51X+31mtbCG1aK2ihCsUXGQxYnB57VwNFV/nf8/8AMVrW9Lf19x2cXjm3PjLQ777C1no2jOot7KA72RM5Y5ONzseSeKpeGvFMOh+Jr28ngllsr+OW3nSJ9kojc5yp7MCAfwrmaKP+D+O4W/T8Njp9e1PRZrER6RqPiG6kaUFl1F0EYQdsKxyc454rUm8cabJ4y8TassF19n1bT5bWBSi7lZlUAsN2APlPQmuEoo6W9fxH1TFBwwNdhd+LrCf4sReJ0iuRZJcwymMqvmYRVB43Yz8p71x1FNSaafYlpNWZ3dn410yez1PTdWOqW1pPqEl/a3OnMomjLHlWUkAgjHfgiq+neJ9J0nxtZ6lBNrF5Y28EqMb1kaUu8br8oDYA+ZeMnofpXGUVPT8Pwt+RQUUUUwCiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooA6Kx8A+JtRs47q00p2hlG5GeVE3A9DhmBxVj/hWni3/oE/8AkzF/8VWdP4l1yK4eOHWb+KOM7ESO5dVVRwAAD6VH/wAJT4g/6Dupf+Bkn+NYP219GvxOxPCW1UvvX+Rq/wDCtPFv/QJ/8mYv/iqP+FaeLf8AoE/+TMX/AMVWV/wlPiD/AKDupf8AgZJ/jR/wlPiD/oO6l/4GSf40rV+6/H/Md8H2l96/yNX/AIVp4t/6BP8A5Mxf/FUf8K08W/8AQJ/8mYv/AIqsr/hKfEH/AEHdS/8AAyT/ABo/4SnxB/0HdS/8DJP8aLV+6/H/ADC+D7S+9f5Gr/wrTxb/ANAn/wAmYv8A4qj/AIVp4t/6BP8A5Mxf/FVlf8JT4g/6Dupf+Bkn+NH/AAlPiD/oO6l/4GSf40Wr91+P+YXwfaX3r/I1f+FaeLf+gT/5Mxf/ABVH/CtPFv8A0Cf/ACZi/wDiqyv+Ep8Qf9B3Uv8AwMk/xo/4SnxB/wBB3Uv/AAMk/wAaLV+6/H/ML4PtL71/kav/AArTxb/0Cf8AyZi/+Ko/4Vp4t/6BP/kzF/8AFVlf8JT4g/6Dupf+Bkn+NH/CU+IP+g7qX/gZJ/jRav3X4/5hfB9pfev8jV/4Vp4t/wCgT/5Mxf8AxVH/AArTxb/0Cf8AyZi/+KrK/wCEp8Qf9B3Uv/AyT/Gj/hKfEH/Qd1L/AMDJP8aLV+6/H/ML4PtL71/kav8AwrTxb/0Cf/JmL/4qq994B8TadZyXV3pTrDENzskqPtA6nCsTiqX/AAlPiD/oO6l/4GSf41JB4l1yW4SObWb+WOQ7HSS5dlZTwQQT6U17a+rX4ibwltFL71/kY1FFFbnGFFFFABRRRQAUUUUAFFFFABRRRQAUUUUAFFFFABRRRQAUUUUAFFFFABRRRQAUUUUAFFFFABRRRQAUUUUAFFFFABRRRQAUUUUAFFFFABRRRQAUUUUAFFFFABRRRQAUUUUAFFFFABRRRQAUUUUAFFFFABRRRQAVqadoUl/ZNeSXlpZW4k8oSXUhUO+MkAAE8Aj86y66ix0m81XwHGljGjmPU5C2+VIwP3Sd2IoEVP8AhFy8E8lrrGmXLQQvM0cMrliqjJxlAOlY1vbzXU6w2sMk0r/djjUszfQCur0Xw9qWmjU7i7ihWMabcjKXMbnJjPZWJrI8LBT4hhEhKr5cu4qMkDy27UAZ13ZXVhKIr62mtpCNwSaMoSPXBqCuvt9Ptr3+yLQSNcaekU86SyAqZHA3NEVXcVxtGQu44OR1GIFs9GlFzPbxQ3bwWTTSQWrTLGriRQDl8NjaTkZ9cEcYAOXorqF02xe0Gp/YVBFi1wbASPtJEmwN137MHd17HnFRx22lh4bq5tY7dbi18xYpDK0Eb7yoLFT5gUgHHJ5PpRYLnPmCVYFnaJxE7FVkKnaxHUA+vIqOuu06yj07WrF5bGFZzqM0LR+Y7KgCxlcENzjccE+vOaz4o7SLSY9QOlRXTXV00XleZIEhACkKuG3bjuONxPTpQtQMIAswCgkk4AHenSwyW8zxTxtFIhwyOpBU+hB6VvX9lp+mWVyEtVuZft0tukksjfIgVecKQCwJ+nXI9NB9H0aya4lu/s6QHUZbf9+058qNCOE8sH5sHPz+g4PNH9fl/mFzjqsWVm15NtU7VXlm9K15LKxfRZRp8MUs0SNJJJMZUl278B0GdhXBUYPzZJqPRMfZZMfe38/TH/66Bkq6TaBcFGY+pY1n6hpv2VfNiJaPPOeq16foEcR8P21rFLfW82pXE8ck9rKEVQqLgScEsoyTtyOCTXD32PsM27psP59qOokcxRRRQMluv+Pyb/ro386iqW6/4/Jv+ujfzqKgDqU8DOtpazah4h0TTnuoEuEgup5BIEcZUkLGRyOetOi8DRTSpFD4u8OPI7BVUXE2ST0H+qroNfurWHw9ew3EsaXE/hrSRArEbnIaIsF/AE/QU611S116LxDqdpbmGKTU9J2I6jcuN6np9KBHASaNqCa5No8drJPfwzPA0ECmRi6EhgAOT0NM1DSdR0iZYtVsLqxkddypcwtGWHqAwHFd9oWP+GibvPA/tW9zj/trSeHJ9C13UdE8JeVdahp0M11dTS3a+Q7MYmIRAjttUbQc7uSeg7jBHm9TfZLn7F9s+zy/ZfM8rz9h2b8Z27umcc4rsre10hfDdrra+G4L17/UzafZVnuPLtlVVwq4fcZH3E5ZiOOFrfk8GaXsfRI7y4W0PilbPebg4CGLJG3Ozfn5d23OePanbp/XT/MLrf8Arr/keUUV6jD4X8KavrVraW/lR3MN3cLPZ6f9qxLGkZdULTqCJcrtIXrnIAql4D1Czl8SX8kPh+ztEOkXX7tZJyp2qxPLSE8j5Tz24wam+nyv+A/87fjY87qxZWbXk21TtVeWb0rsU0vSNR8Gz3Wk6baHULe2kub6OeS4SWFS+FaH5vLaMAjhst161g6Jj7LJj72/n6Y//XT62F0uSrpNoFwUZj6ljWfqGm/ZV82Ilo8856rXc6LcyDQtcths8s2iuf3a7ifOiH3sZx7ZxXO32PsM27psP59qYLa5zFS2v/H5D/10X+dRVLa/8fkP/XRf50hkVFFFABRRRQAUUUUAFFFFABRRRQAUUUUAFFFFABRRRQAUUUUAFFFFABRRRQAUUUUAFFFFABRRRQAUUUUAFFFFABRRRQAUUUUAFFFFABRRRQAUUUUAFFFFABRRRQAUUUUAFFFFABRRRQAUUUUAFFFFABRRRQAUUUUAFa+ia4NOkhivraO9sY5Xn+zSIpDOYyg5I6dPyHpWRRQB0N14oiF1fvpek2Vql7F5R/dndEpjCOFwQACQT071gxSyQSB4ZGjcAgMjEHkYPP0plFAiaK7uYUVIbiWNVkEqqjkAOOjD396vReIL9XuJZ7q5nuJYREk7zsXixIrggnn+H261l0UAWf7Svvt3237bcfa/+fjzW8zpj72c9OKemr6lHePdx6hdJcyDDzLMwdh6Fs5PQflVOigZN9sufMV/tE29ZDKrbzkOcZYe/A568CpotY1KCaaWHULuOSc5ldJ2BkP+0c89e9U6KAHmWQxCMu3lhiwTPAJ6nHrwKsQatqNrLLJbX91DJMcyvHMymQ+pIPPU9aqUUAWW1K+axFm15cG1HIgMrbOufu5x15pLK8azm3KMq3DL61XooA6i28TG3tZobe+uLeKcYmiRmUSD0YDg9e9Y+oal9qXyogVjzznq1Z9FAgooooGS3X/H5N/10b+dRVLdf8fk3/XRv51FQB2l7qvhDXLfTpdXfW7a7tbCCzdLWCF4z5aBdwLODzjPSksrvwRYTI0OoeJvLWVJWh+zQBZChyuR5vOMn6ZNcZRQI1NT1ye58V3+t6fJNZS3N3LcRtHIVePexONw9mxVG1vLmxuVuLK4lt51ztlicowyMHkc8gkVDRQMu6drWqaP5n9k6leWPm48z7NO0e/HTO0jOMn86vXfiCN/C9rothbS28cdwbu4lkn8xpZtoXIwq7VAB45PPWsSigDRvPEGs6hLBLf6vfXUls26B5rl3MR45Uk8HgdPQUSeIdam1KLUJdYv3vYV2x3LXTmRBzwGzkDk/mazqKANG58Q61eWLWd3q9/Pas25oJbl2QnO7JUnGc8/Wq1leNZzblGVbhl9ar0UgOji1yBInCTyRCRdroARuGQcHHUZAP4CszUNS+1L5UQKx55z1as+imIKltf+PyH/AK6L/Ooqltf+PyH/AK6L/OgZFRRRQAUUUUAFFFFABRRRQAUUUUAFFFFABRRRQAUUUUAFFFFABRRRQAUUUUAFFFFABRRRQAUUUUAFFFFABRRRQAUUUUAFFFFABRRRQAUUUUAFFFFABRRRQAUUUUAFFFFABRRRQAUUUUAFFFFABRRRQAUUUUAS+cn/AD7xfm3+NHnJ/wA+8X5t/jUVFAEvnJ/z7xfm3+NHnJ/z7xfm3+NRUUAS+cn/AD7xfm3+NHnJ/wA+8X5t/jUVFAEvnJ/z7xfm3+NHnJ/z7xfm3+NRUUAS+cn/AD7xfm3+NHnJ/wA+8X5t/jUVFAEvnJ/z7xfm3+NHnJ/z7xfm3+NRUUAS+cn/AD7xfm3+NHnJ/wA+8X5t/jUVFAEvnJ/z7xfm3+NHnJ/z7xfm3+NRUUAS+cn/AD7xfm3+NHnJ/wA+8X5t/jUVFAEvnJ/z7xfm3+NHnJ/z7xfm3+NRUUAOdzJIzt1Ykmm0UUAFFFFABRRRQAUUUUAFFFFABRRRQAUUUUAFORzHIrr1Ugim0UAS+cn/AD7xfm3+NHnJ/wA+8X5t/jUVFAEvnJ/z7xfm3+NHnJ/z7xfm3+NRUUAS+cn/AD7xfm3+NHnJ/wA+8X5t/jUVFAEvnJ/z7xfm3+NHnJ/z7xfm3+NRUUAS+cn/AD7xfm3+NHnJ/wA+8X5t/jUVFAEvnJ/z7xfm3+NHnJ/z7xfm3+NRUUAS+cn/AD7xfm3+NHnJ/wA+8X5t/jUVFAEvnJ/z7xfm3+NHnJ/z7xfm3+NRUUAS+cn/AD7xfm3+NHnJ/wA+8X5t/jUVFAEvnJ/z7xfm3+NHnJ/z7xfm3+NRUUAS+cn/AD7xfm3+NHnJ/wA+8X5t/jUVFAEvnJ/z7xfm3+NHnJ/z7xfm3+NRUUAS+cn/AD7xfm3+NHnJ/wA+8X5t/jUVFAEvnJ/z7xfm3+NHnJ/z7xfm3+NRUUAS+cn/AD7xfm3+NHnJ/wA+8X5t/jUVFAEvnJ/z7xfm3+NHnJ/z7xfm3+NRUUAS+cn/AD7xfm3+NHnJ/wA+8X5t/jUVFAEvnJ/z7xfm3+NHnJ/z7xfm3+NRUUAS+cn/AD7xfm3+NHnJ/wA+8X5t/jUVFAEvnJ/z7xfm3+NHnJ/z7xfm3+NRUUAS+cn/AD7xfm3+NHnJ/wA+8X5t/jUVFAEvnJ/z7xfm3+NHnJ/z7xfm3+NRUUAS+cn/AD7xfm3+NHnJ/wA+8X5t/jUVFAEvnJ/z7xfm3+NHnJ/z7xfm3+NRUUAS+cn/AD7xfm3+NHnJ/wA+8X5t/jUVFAEvnJ/z7xfm3+NHnJ/z7xfm3+NRUUAS+cn/AD7xfm3+NHnJ/wA+8X5t/jUVFAEvnJ/z7xfm3+NHnJ/z7xfm3+NRUUAS+cn/AD7xfm3+NFRUUAFFFejzeRp3iPwdbWthp/k6jp9l9qWWwhl8ws5DH51OCQeSME8elNK9vN2Jbtf0uecUV6jpoTUPH3iezOn6Rs060vfsSPYW0UcbK4ClsqFOMdXzjn1NY+rTxJqukxaLp+l32vS2nlXkdpbRT2/nFvlKIoMRfZjOAVyT3GRK1S8/+D/kU9G/L/gf5nDUV1Hj+Kxg8QQQ2aWsd1HZxJqC2YURC5A+cKF+UdgdvGc1ueE7T/i332y2t9F+0/20sUk+qpbbfJ8sErum7Z5wvzdcU1rf+utvuE3a39dLnndFeg6vFoejaNe6/wCG7OC5W91WS1smuoRLHbRIoYkRvkEsW43g4UdAea426u5Na1KFpYrWCR9sR+zW6woecbtiALnnsBQrt2W+n4q43orv+rFCivRruzu4PF9x4b8J6To8kenusBj1CK1aa8cfebdN8xLEHiMjAxgDrWP4f8DN4g0ee5t5r5JoYZZSx04m1DR5PlmfdwxAz93HI5pXVr9A62ORoru4Ph5YyLDHJr7RXUmkLq5Q2JKJFjLKWD53AZxhcHHamQfDd7y5hk0+8ubrT5NN/tDzIrEtcEFigjEKuctuH97GMnPFNqzt/XX/ACYr3V/66f5o4eitvxX4am8LawllM7yLLAlxE0kRifY46OhJ2sCCCMnpWJSGFFFFMAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigArauPFN7c6jo948VuJNIhhhgAVsMI23Lu55OeuMVi0UXaFY24fFV9Bq2r6ikVuZtWiminUq21RKctt54PpnP41H4d8RTeHLm5mt7S2uWubdrdhOZBtRsZ2lHUgnGM56E1kUUtvyHubAm0TUbhpL6J9FVVASPTbZrhXOTkt504IPToSPYdy71kR6FJoGnuZ9N+1i7WaeDypi+zbggOygfifr2rHooA2NK8SXGmabcabLbW2oadcMJHtLtWKCQdHUqysrY4yCMg4Oao6hepfXQlhsraxQKFWG2DbRjvlmZifck1VophsdVaePru31K01O50rTb3VLQKI7+dZRI20YUsEkVWIHGSpJAGSadZ/ELUbO1tYxYafNNa2stnFcypJvWKTdlcBwv8XXbngcnnPJ0UPUS0OjHjfUhcLN5FruXSf7IA2Njydu3d977+D16e1Oh8c6jFb29tJbWc9pDYGwe2kV9k8W4sN+GB3BjkFSuMfWuaoo3/r1/wA2H9fl/kizf3aXt2ZYrO3sk2hVgtw2xcD1ZmYk9ckmq1FFIYUUUUwCiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACumS1tj4gt08iIxf2V5jLsG3d9mJ3H3zzn1rmav8A9t3/ANh+yecvlCPygfKTeEznZvxu2+2cUdBdS7N4fhS2byr5pLpbSO7MXkYUKwXjdnqN3pgjvnirTaLaw6Ze2sErXd3HewQOVtsMjfOGCHPzAkf7OcdKo6nr8t3BHbW52QC2hhfMSB2KKMjcBuK7hnGce1MfxLqz7c3IBWRJdywopZ16MxAyx56nOe9Gn9eotbGr/wAI5p1pFdtdXckyfYfPheONGKEShDnZKVJ9tx+8ehGKrHwpiC1A1CAXdwYv3LOnAkxjo5ckAgnKAdcE96DeINRaQOZIsCIw7BbRhNhO4jZt29eenWmHW78wwxmVCYNvlSmFPNTacqBJjdgemaB6l3UrWxg8N20lhKbjdeSqZngEbkBU4PJ45yOe/arFkElt7GDULK3eSS4iMMMUaJIYQDvLMMHDcY3HnkjA5rJvtYvdRiSK6kQxo7OqRwpGAxxk4UDrgVJJr+oSmNmeBZIypSVLWJZBt4HzhQ3Yd6F/kD2+8n19Yn+xzQ/Z3EiMrT2sPlRyMHPATAwQCoPAz79TZuvDlhZvd+bq0hWznWCcpaZOWzt2guM/dOc4xjjNY15qFzfshuGTEYwiRxLGq85OFUAfpTp9UvLn7T50277VKJZvlA3MM4PTj7x6UKw2bI8NMZPsc95HGsd1cxFxbgkeXGH3Z+8QfTtVWbQYhbPc2t40kH2M3SF4djHEojKkbjjnnOTVVtd1J5Wka5yzPJITsXlpF2uenccfypsGsXtt5QilUrFE0So8SOuxmLEEEENyc85pf1+Av6/E1H0OxttBuZZppXu8WzxFYuB5sZbb9/14JxxgY6nD7jwpBbXkdtLq0PmbmSVVaIsGCk4UCTJyRj5thzjjmsqbXdQuPPE0yOLhESQGFMYUYXAx8pAPBGDTpNevp5Ekn+yzSJ/HLZwszcY+Ylctx65p6BqNi0zzdbNhi5RVYhjJCEkQAZJZWYBcd8tgetXrnw7b2U05utQxbR+UEkjiEhdpF3DgPgAAHJDH2zWamq3iak98soNw+QxaNSpBGCCpG3GOMYxWjp+vMbyWbU7yVFcRqUhsopAwXpwxAQgdCBkU1bS4Mkk8MwW928F3qLIWvGtIGS33B2XGWb5htHzL03HrxWBLG0Mzxv8AeRipx6itafxLfNf3dxbusS3E7TqjRrIYmPdSwyrYx8wweB6Vj9etSMKKKKYBRRRQAUUUUAFFFFABRRRQAUUUUAFFFFABRRRQAUUUUAFFFFABRRRQAUUUUAFFFFABRRRQAUUUUAFFFFABRRRQAUUUUAFFFFABRRRQAUUUUAFFFFABRRRQAUUUUAFFFFABRRRQAUUUUAFFFFABRRRQAUUUUAFFFFABRRRQAUUUUAFFFFABRRRQAUUUUAFFFFABRRRQAUUUu04ySqjtuYDP50AJRS7R/fj/AO/i/wCNG0f34/8Av4v+NACUUu0f34/+/i/40bR/fj/7+L/jQAlFLtH9+P8A7+L/AI0bR/fj/wC/i/40AJRS7R/fj/7+L/jRtH9+P/v4v+NACUUu0f34/wDv4v8AjRtH9+P/AL+L/jQAlFLtH9+P/v4v+NG0f34/+/i/40AJRS7R/fj/AO/i/wCNG0f34/8Av4v+NACUUu0f34/+/i/40bR/fj/7+L/jQAlFLtH9+P8A7+L/AI0bR/fj/wC/i/40AJRS7R/fj/7+L/jRtH9+P/v4v+NACUUu0f34/wDv4v8AjRtH9+P/AL+L/jQAlFLtH9+P/v4v+NG0f34/+/i/40AJRS7R/fj/AO/i/wCNG0f34/8Av4v+NACUUu0f34/+/i/40bR/fj/7+L/jQAlFLtH9+P8A7+L/AI0bR/fj/wC/i/40AJRS7R/fj/7+L/jRtH9+P/v4v+NACUUu0f34/wDv4v8AjRtH9+P/AL+L/jQAlFLtH9+P/v4v+NG0f34/+/i/40AJRS7R/fj/AO/i/wCNG0f34/8Av4v+NACUUu0f34/+/i/40bR/fj/7+L/jQAlFLtH9+P8A7+L/AI0bR/fj/wC/i/40AJRS7c9GQn0Dg/1pCMHB4NABRRSgFulACUUu0f34/wDv4v8AjRtH9+P/AL+L/jQAlFLtH9+P/v4v+NG0f34/+/i/40AJRS7R/fj/AO/i/wCNG0f34/8Av4v+NACUUu0f34/+/i/40bR/fj/7+L/jQAlFLtH9+P8A7+L/AI0bR/fj/wC/i/40AJRS7R/fj/7+L/jRtH9+P/v4v+NACUUu0f34/wDv4v8AjRtH9+P/AL+L/jQAlFLtH9+P/v4v+NG0f34/+/i/40AJRS7R/fj/AO/i/wCNG0f34/8Av4v+NACUUu0f34/+/i/40bR/fj/7+L/jQAlFLtH9+P8A7+L/AI0bR/fj/wC/i/40AJRS7R/fj/7+L/jRtH9+P/v4v+NACUUu0f34/wDv4v8AjRtH9+P/AL+L/jQAlFLtH9+P/v4v+NG0f34/+/i/40AJRS7R/fj/AO/i/wCNG0f34/8Av4v+NACUUu0f34/+/i/40bR/fj/7+L/jQAlFLtH9+P8A7+L/AI0bR/fj/wC/i/40AJRS7R/fj/7+L/jRtH9+P/v4v+NACUUu0f34/wDv4v8AjRtH9+P/AL+L/jQAlFLtH9+P/v4v+NG0f34/+/i/40AJRS7R/fj/AO/i/wCNG0f34/8Av4v+NACUUu0f34/+/i/40FSPcHoQcg0AJRRRQAVXuiTdSA9FYqPYCrFVrn/j7m/32/nSAiop8MTzzLHGMsxwK34NEtkQedmVu5yQP0oA52itu90RBGZLTIYDOwnOfpWJQAUVs2/g/wATXdtHcWvh3Vp4JVDxyx2MjK6noQQuCPesmaGW3nkhuI3iljYo8bqVZGBwQQehB7UgGUUVPcWd1apC91bTQrcJ5kLSRlRImcblz1GQeR6UAQUUUUAFFFFABRRRQAUUUUAFFFFABRRRQAUUUUAFFFFABRRRQAUUUUAFFFFABRRRQAUUUUAFFFFABRRU95Z3Gn3ktpeRmKeFtroSDg/hQBBRRRQAUUUUAFXgS0MTHkleT+JH9Ko1eT/j3h/3T/6EaYBTLkkW6AfxMc++Mf40+o7r/URf7zfyFAFWiitfTtHE8QmuSQrcqo7j1NAGRRXSSaLaOmEVoz2IYn+dYN1bPaXBik6jkEdx60CIaKmt7O5vPN+yW8s/kxmWXykLeWg6scdAM8k8VDSGFFFFABRRRQAUUUUAFFFFABRRRQAUUUUAFFFFABRRRQAUUUUAFFFFABRRRQAUUUUAFFFFABRRRQAUUUUAFFFTmzuBYLemM/ZmlMIkyMFwASPyIoAgooooAKKKKACrNoSRKvbbux75A/rVarFp1l/3P/ZhTAmooopgFVrn/j7m/wB9v51Zqtc/8fc3++386QF3Q9v9oHd12HH14rvvDV4lsL2OO+OnXs8arbXYV/kO8FlygLLuHGQD6dCa8yhleCZZIzhlORXT6X4sksJDNaXlzp85XYzwSMpI4OMrzjIHHtQI6LxYsSeLNRWDbtEx3bV2jd/FwOnzZ47V5xc7ftUuz7u9sfTNa17raGMx2mSxGN5GMfSsSgDsvDX/ACS/xt/24f8Ao41uJ4X0IavF4efSgYm0P+0DrnnyB93kmbzcbhH5Wf3eNuf9rPNebxXlzDaz20NxLHBcbfOiRyFl2nK7h0ODyM9Ks/25q39j/wBk/wBqXv8AZv8Az5/aH8n7277mdv3uenXmgDZ8H6TZXllr2p39qt//AGVY+fHZM7qsjF1Xc2whtqgljgjtziu51nTNP1DSdN1O60oSLp3hRLuHShJIEctMV3Eg7/LUPvxuzjblsZJ8nsNRvdLuhdaZeXFncKCBLbytG4B6jIINWW8Q602oxag2sX5vYQwiuTdP5kYbO7DZyM7mzjrk+tAGt4v0uwtbDQdRsLT+z31SyM81iJGZYiHZA67iW2uF3DJPfn05erF7fXepXj3eo3U13cyY3zTyF3bAwMseTwAPwqvQMKKKKQBRRRQAUUUUAFFFFABRRRQAUUUUAFFFFABRRRQAUUUUAFFFFABRRRQAUUUUAFFFFAGlpraIsL/2xDqDy7vlNrKirtx3DKea3/HTaJ/wkWqhYdQ/tDzfvGVPJ3cdtucY9646pbm5mvLmS4upWmmkO53c5LGmIiq7pEunw6tbyazBJcWKt++iibDMMdjkd8dxVKigZr2NxoUd5qLX9jcywSRuLJEkwYmJ+UseM4H1+hqKCfSV8O3MM9rO2qtKpguFfEaJxkEZ69e3cdMc5tFAgq8n/HvD/un/ANCNUavJ/wAe8P8Aun/0I0DCo7r/AFEX+838hUlR3X+oi/3m/kKAKtdpAN3liFd2cBABnPpxXF1saXrZtAiSllMZBjkQ8rjpQI7zxHf3Elna6fqN497f20srTyuxbytwUCFWPUKVJOPly3HqeD8QbfMgx97Bz9OP/r1s6l4zuNQhVb/VL2/CHKJPK7hT6/MeK5S6uXu7gyydTwAOw9KAOs+Hf/M0/wDYuXf/ALJXQ/8ACM+HZRDpi6OiTTeE11U3ouJTItx5W/IXds2kjlcd+COleZW95c2fm/ZLiWDzozFL5TlfMQ9VOOoOOQeKnGsamJFkGo3Ydbf7Kree2RDjHl5z9zHG3pigDe8B6VYanNr0mpaedRFho815DAJHT94jx4J2kEjBOR6Z74NdRaeG/Dstmurz6Iib/DM2pHTPtMoRJY51RXB379jjJwT0zg55HE+F/E0vhiTU5baNzNe2D2kcscxjaBi6MJAQCcgp04+tUJtc1a4uri5n1O8luLqLyZ5XuHLTR8fIxJyy8Dg8cCgDvdM0DRJrnwpaP4fS8XxKZJJrqKeYfZcyMmyH58fugNx37ye/GKuaL4R0CHX/AAro9xpMesw60JpZr8TyqcK7gLH5bBQFCAtkMfmPK8Y83tdc1ax06awstUvbezn3edbQ3DpHJuG1tyg4OQADnqK6Tw14+HhjT7dbK31F7mAOwjbVGFnJKSSsjW+zkrleNwBKA0Aa9p4Y0G6sPBtg9lHDca/czR3N+08m+NUuSoEaltgYqNuSrduM8mSbTfAaXsEl4kMJguriK5t7FL54EQL+7MrSqHBV+GCHoQRivOZb+7nhghnup5Irfd5KPISsW47jtHbJ5OOpq/J4t8Ry3UN1L4g1R7iAMIZWvZC8YbG4Kc5GcDOOuKAO6tvC2kLrMmnXmmaUmqXotjpiNPeGwuFdckq6nzFcgrw5wOfUV5rexGC/uImi8lo5WUxbt2zBxtz3x0zV6LxT4ghluJYdd1KOS6INw6XkgMxAxljn5uOOayqACiiikMKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKAJ7M2ovIzqCzPbZ+cQMFcjHYkEdfauwd/DP/CDwkwat9l/tGTC+fHv3+WmedmMYx2znNcRUpuZjaC1MreQrmQR5+UMQATj1wBTEFyYDdSGzWRYNx8sSsCwXtkgAZqKiikM1L+fRpLXTV0+zuIpo48XzPJkStkcr1x3/MccZNmS68NnxXHPHp90NFBG+2Mn7w/Lzzn15xn8R2wqKYiW6aF7yZrRGjgMjGJHOSq54BPc4p9p1l/3P/ZhVerFp1l/3P8A2YUDJqKKKYBVa5/4+5v99v51Zqtc/wDH3N/vt/OkBFRWnBZwpCjTJ5juobBJAUHp0qTyLb/n2T/vpv8AGgRkUVr+Rbf8+yf99N/jR5Ft/wA+yf8AfTf40AZFFa/kW3/Psn/fTf40eRbf8+yf99N/jQBkUVr+Rbf8+yf99N/jR5Ft/wA+yf8AfTf40AZFFa/kW3/Psn/fTf40eRbf8+yf99N/jQBkUVr+Rbf8+yf99N/jR5Ft/wA+yf8AfTf40AZFFa/kW3/Psn/fTf40eRbf8+yf99N/jQBkUVr+Rbf8+yf99N/jR5Ft/wA+yf8AfTf40AZFFa/kW3/Psn/fTf40eRbf8+yf99N/jQBkUVr+Rbf8+yf99N/jR5Ft/wA+yf8AfTf40AZFFa/kW3/Psn/fTf40eRbf8+yf99N/jQBkUVr+Rbf8+yf99N/jR5Ft/wA+yf8AfTf40AZFFa/kW3/Psn/fTf40eRbf8+yf99N/jQBkUVr+Rbf8+yf99N/jR5Ft/wA+yf8AfTf40AZFFa/kW3/Psn/fTf40eRbf8+yf99N/jQBkUVr+Rbf8+yf99N/jR5Ft/wA+yf8AfTf40AZFFa/kW3/Psn/fTf40eRbf8+yf99N/jQBkUVr+Rbf8+yf99N/jR5Ft/wA+yf8AfTf40AZFFa/kW3/Psn/fTf40eRbf8+yf99N/jQBkUVr+Rbf8+yf99N/jSG1tZBt8oRZ6OrHj8yaAMmnCNiOBRIhileNvvIxU/UVf0+ykv7hIIiqkjLMxwFA6mkMo+W3p+tW1BFvED/dP/oRq/qOmW8VuLrTbj7Rbq2x89Vb/AANUj/qov93+ppgNqO6/1EX+838hUlR3X+oi/wB5v5CgCrRVqytlnZ3lz5ceMgHkk9B+hq75Ft/z7J/303+NAjIorX8i2/59k/76b/GjyLb/AJ9k/wC+m/xoAyKK1/Itv+fZP++m/wAaPItv+fZP++m/xoAyKK1/Itv+fZP++m/xo8i2/wCfZP8Avpv8aAMiitfyLb/n2T/vpv8AGjyLb/n2T/vpv8aAMiitfyLb/n2T/vpv8aPItv8An2T/AL6b/GgDIorX8i2/59k/76b/ABo8i2/59k/76b/GgDIorX8i2/59k/76b/GjyLb/AJ9k/wC+m/xoAyKK1/Itv+fZP++m/wAaPItv+fZP++m/xoAyKK1/Itv+fZP++m/xo8i2/wCfZP8Avpv8aAMiitfyLb/n2T/vpv8AGjyLb/n2T/vpv8aAMiitfyLb/n2T/vpv8aPItv8An2T/AL6b/GgDIorX8i2/59k/76b/ABo8i2/59k/76b/GgDIorX8i2/59k/76b/GjyLb/AJ9k/wC+m/xoAyKK1/Itv+fZP++m/wAaPItv+fZP++m/xoAyKK1/Itv+fZP++m/xo8i2/wCfZP8Avpv8aAMiitfyLb/n2T/vpv8AGjyLb/n2T/vpv8aAMiitfyLb/n2T/vpv8aPItv8An2T/AL6b/GgDIorX8i2/59k/76b/ABo8i2/59k/76b/GgDIorX8i2/59k/76b/GjyLb/AJ9k/wC+m/xoAyKK1/Itv+fZP++m/wAaPItv+fZP++m/xoAyKsWnWX/c/wDZhUt7axxxiaEFVLbWUnOD2x+RqK06y/7n/swoAmooopjCq1z/AMfc3++386s1Wuf+Pub/AH2/nSA1f+WcX/XJP/QRSUv/ACzi/wCuSf8AoIrd0Jo7bRNTvTbW000UkCIbmISKoYvng/QUyTBoruJ5rW3j3S3Gipnpv0N1yfTlKxNbeO60LS74WtvbzTPOj/Z4hGrBSmOBx3NAGFRW5p2hWculwXurajJZJd3DW9qIrbztxULuZ/mXao3qMjcTzxxzpaZ4GOp61f6XBNfST2149oslvpxliBBKq0rhh5akjrhsAEnpyAcjRXT6Z4Us7+200S6wbe71OGWSCM2paNNjOPncNkA7OCqseuQMAl1r4Oj1W9sBot9PdWl0Ji8j2m2WPyQC+IlZt52su0A5JOOOtAHLUVueJPDc3h9rRnF0sV3GzxreWpt5l2sVIaPJx0yCCcgj3Atjwlbm7ttJ/tNv7cuVhZbYW+YEMhUhWm3ZBCNuOEI4IyaAOYorpYfDNhqM1uNF1aW5ha/isp3mtPKKGUkI6je25flbqVPA454VfCUV+bdNC1L7ZK98tjN50HkojsCVdTklkO1+SFbgfLzigDmaK6vT/CVhrVzKuiajf30Vqjvc+XpZMuAVVPLjEhL7i3crtAJPpS3vguHSlvJ9X1Ga0gtzbFUazPnyCdJGA8ssArqY8FS2MbiGOAGAOTorr/8AhGtJstN1h767uJTHbQXNjPFbAho5Cu0kGQYJztIOcckE4GcHRNMXVtSFq32wkoWVLK0NzK5HZU3LnjJJJGAD9KAM6iupuvCFvps+p/2tqM1tDp724wLMmaQTIXUeWWAVgAMqzDHzckgBo5vC1rYyX82panImn2rxJDPb23mSTmVPMjwjOoX5AS2W4OBznNAHNUVt+Lra3tPEbw2YQQrbWxUxpsDZgjJbHbJJP41a1bwvZ6fcatbW2qSXM+kxGSfNqERj50UYVW3kk/vSTkDBXAznNAHNUV1FnoaxaXf/AHLmW50eK5h3IAYna8hjwCT1xkZ44Yir978N7izZFmuZ7YR3UVtc3F7ZNbwKXJBeOQn94qkHJIXgggYPABxFFamv6UmjaiLVPtwYRhpEvrP7NIjZPG3c2RjBBzzmsugYUUUUAFFFFABRRRQAUUUUAFFFFABRRRQAUVr3NxoT63bS2tlcJpyqnnwtJl3P8WDn+o/DsW1xoSa3cy3VlcPpzK/kQrJh0P8ADk5/qfx7gjIooooGZt9/yELj/rq38zV6DS9UaFXgsbspIgwyQthlPvjkVRvv+Qhcf9dW/ma9e0P/AJF7Tv8Ar1i/9AFSNHmQ0jVlVlGn3oVuo8h+f0qKeGW3KRXEbxSKvKOpUjk9jXsNea+Mf+Rmn/3U/wDQRQgMOo7r/URf7zfyFSVHdf6iL/eb+QpgT6d/x7T/AO+n8mqxVfTv+Paf/fT+TVraLDHc6/p8E6h4pbqNHU9wWAIoEUaK7aC4juGuGdNJthFM6BDo5k4B6llUioUubW/lvrRYtLuYVsJplmtrHyWV1UkckA8EUxHH0VpaDpQ1rWI7Jp/J3q7Aqm93KqSERcjc7EYVcjJIGa2YtC0aGy8QC8n1FZrFIvJMtiI5EYsoIZDLwckqRzxyPSgDlKK6NvChbwlLrUDXxWGNJJGmsDHbuGcIRHNuO9gzAEbR0bBOOdKLwxoFlrup6bf6nd3Ulla3DO0VkAqsq5BU+aCxHcEAZGMkc0AcVRXQeDbXTrvxdbRaiXe3BZ0XyBIJCoJAZSwGOMnk9MYINXZPD1lqF5aedqzQ3msEtYxLpqRxlSxRDIEfEW5lIwgfA5PWgDkqK6S28L2ssOjrcanJHd6tKI4oEtg4j/fmJi7bxxxkYByQQcdTKvhnRPsq3T+IJ/s/2o2bldOy/m8HcoMgBjxn5iQ3A+TngA5aitq78OSWQgW4nXzZNSn091VchGi8rLA9wTL0wPu+/GhcaFAllY2B3tL/AGxfWrT29t5k0oRLfaoQHLHJOFzjLHkZJoA5Wiu1i8Iafp2qzW+tSagkUmlSXsAlsfLmTG9cvGZBggoSBkhhjpmqMWgxXtpbTXeoJb20elve70slD7Fumh2EKRvc4yCx6kKSANwAOYorpT4WtRM1ydTk/shbFb03X2b97tZ/LCeVvxu8zI+/jA3Z7Vn65pVvpbWTWV415BeWouUd4fKZQXZdpXJ5GznBxnpkckAyqK7m10XQ11jRo7aR2+1aVPNP9rtv3YPlTYk4ZzkFegXjaCOTis+08HR6td6d/Yt9Pc2l4Ji7yWm2aLygC4ESs287WUqA3JOOMZoA5aitzxJ4bm8PtaM4uliu42eNby1NvMu1ipDR5OOmQQTkEe4F+28GRXd/YWFtqE015c20d5LHHZ7hDCYvMbGG3PIOgQLg5HzDkAA5Siuuu/ArWDfab+4vLPTVtTcyPc2Pl3CYkEYTyS+MliuPnxtOc8EVTvvDNvBay3VlqLXMC6YuoIXt/LZg1ysGwjccEbskgkZGBkc0Ac7RXQDRXttJupkuI2VtKjvmV7ZWOGuEi2KxyVPzZ3DBOMd60h4Eil12902yv7y9Omq7XjW2n+Y3UBFiQPlyScHO0Lg8kdQDjaK6y88GQ6V9sk1i/uLWC3Fuyr9izO4mVyAYy4CsuwggtjrgnjMepeEbe0+3QWOqG9vbFozLGLYxxsjsFUq5bJb50yCoAycE4yQDl6K7i6+Gt1azRRvLeRkXkFncS3GntFFukbbuhYt+9VT3wucgjg8Zq+HtLDW08eqTXVsl+tneYtNhViCVMeX+dTtfk7GGBxzigDmaK7FvCem3esa0LK7vhaWFz5flW9iJpkXLbmKebny024L5J5XIGa53SNN/tW5mt1lKSpbSzRKE3eYUQuV68ZVW555AGOaAKFFdNd+EZNNhFzLdqUj08Xsv7nPlyF1UQkE8nLpk+hPBxVnW9F0yz0vWZLm4lfU7TV3tA8NmscT438BVcBAdueF4wAMjmgDkKK7HxToenxaprtzpV4vnadc75bMWgSFI2k2gI2fmKlkBUoBycEgZLb3wxYw6heSazrJtwNXn08fZdPB3MhX95sDKqp83IByOMBsnAByFFWL+zk07UrmyuCpltpnhcqcjcpIOPbIqvQMKKv6fNpkdnerqNtNNO8WLV43wI39W9R09f6hfO0z+wfK+zTf2n52fP3/J5eOmPX8Px7UCM+ir+oTaZJZ2S6dbTQzpFi6eR8iR/VfQdfT+poUDIr3/AJB7f9dV/k1U7TrL/uf+zCrl7/yD2/66r/Jqp2nWX/c/9mFICaiiimMKrXP/AB9zf77fzqzVa5/4+5v99v50gNX/AJZxf9ck/wDQRWvo+oWNvp97Zal9pRLlonWS2CllKFuxI/vfpWR/yzi/65J/6CKSmSdLdajo99GI73VvEFyincFmCOAfXBeqOr39hNp1jY6YLgxWrSOXuFVWYvt4wCem39ayKKAOr8NapaxadFBq11pfkW1158KXcFxJPEcLuaLyxsOcD5ZDtJXkAEkg8dzxap9rTTbK4MOoy39m10shaBpHDEYVwp+6OoJHYjiuUooA1bbxBdWsumvHHCTp0TxRblPzBmdju565c9Mdqdp/iS806KzigSBo7V5m2SIWWZZVVZEcZ5UquOMEZJBzgjIooAtX93DeXCyW+n29goXaYrdpCpOT837x2OecdccdK1R4uu1+zzrZ2a6nbrGsephX88CMjbkbthIChclckDBJyawKKAN9/FkqXMEun6Zp+nLFdpeNFbLJsmkQ5XdudjtGThVIHzGqln4gvtPjIs2SJ/tkd4sgXLLIgYDrwR85yCDmsuigDoB4r8uWT7PoelQW86OlzaospjuAxUjdmQsu0qCuwrg57EipbPxBZW+h6rGdMsc3d3astgwmMWxEmDENv3ghmQ/fz8x7ZFc1RQBtv4ouZri/e5tbWaK9hWA27K6xwohBjCbWBG3aAMk575PNVtJ1l9KS7iNrb3lveRiOeC43hWAcODlGVgQVHes2igDY1LxJdanHdpLBbRJdfZtywoVCCCMxoFGeBtPP6YqdfFlywuY72xs722uFgD204kCBoUEaOpV1YNtyDg4OTx0xgUUAXtY1WfW9Ukv7tIklkVFKwrtUbUCjA7cKKuJ4muP7b1DUZ7W1uP7SDrc20qt5ThmDY4YMMMqkENnIFYtFAG3deKbu480R21rao9klkqQKwEcaTLKu0lid25AMknIz35pbzxIt9eR3lzoumNd+aJZ5gso+0nHzb037BuJydqrz0xWHRQBpatrMmqpaxfZoLS2s4zHBb2+8qgLFjy7MxyWJ5NZtFFAwooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKAM2+/5CFx/11b+Zr17Q/wDkXtO/69Yv/QBXkN9/yELj/rq38zXr2h/8i9p3/XrF/wCgCpY0X6818Y/8jNP/ALqf+givSq818Y/8jNP/ALqf+gihAYdR3X+oi/3m/kKkqO6/1EX+838hTAn07/j2n/30/k1aWm3YsNWtLtlLi3nSUqDjO1gcfpWbp3/HtP8A76fyarFAjqV1fSYml+zat4gto5HZzHEEVcnrwHqvb3uhabFdPYNqMs81tJAqzRoqjeuMkhieK56imItafeJY3Xmy2dveoVKtDchtpyOvylWBHqCK05fFVxcTXRnsrSSC4tY7QWx8zZEke3y9pD7srtH3mOe+axoYJbmZYbeJ5ZXOFSNSzMfYCntZzrp6XrR4t5JWhV8jl1CkjHXoy/nQBsXni24vbG6gksLFZry2itri7VZPNkSMxlerlR/qlztUA+nTECeJLkeIbvV5ba2me880T27hxG6yAhhwwYDns2eKx6KALmn6lLpmqJfW0ce+MsVRgSoyCMdc9D61o2niu5tbO0ieys7m4sQws7yZXMtsCcgLhgrBWJZdytgk/SsKrthpF9qez7DB5u+5itF+dVzLLu2Lye+xuegxzigCeLXrqK40mYJEz6UwaHcCd580y/Nzz8zHpjj86i/taf7B9k2R+X9q+1Zwc78Yx16VQqe7s57GZYrpNjtFHKBkHKugdTx6qwP40AbSeL7jzp5LrTtPu2kvXv4/PR/3Ez43FdrjIO1flbcPlHHXLYfGF9DOzm3tZEkmu5ZYmVwsn2lFSRCQwIXCDGCD15NYFFAG8fFc3262mXTrFILezeyW0VZBE0Ts7EE79+cyHkMDwM55zXPiG5+x/ZVhgWL7E1iAA2RGZzPnk9dxxn09+azYoJZywgieQopdgik7VHJJx2HrTprd4I4ndoyJk3rslVyBkj5gCSp46HBoA3tG16R5UtryXTYrRLE2jpfRzNFMnmGQA+UC4YM2Qwxjb19YfFeqWupX1mlh5RhsrRLYNDGyRkhmY7A3zbQWwC3zEDJ5JrBooA2Y/EtxGllttLUzWdtLarOQ+543V1ww3beBI2CAD0zmm6f4kvNOis4oEgaO1eZtkiFlmWVVWRHGeVKrjjBGSQc4IzJIJYQhmieMSLvQspG5emR6jg8+1R0AWr+7hvLhZLfT7ewULtMVu0hUnJ+b947HPOOuOOlXYvEl5Dq1vfqkBaG2S1aJkJjliWMRlXBPIZRg4x1yMHGM+0s576ZorVN7rFJKRkDCohdjz6KpP4VBQBtQeIxa3Uz2ukafFa3EHkXFlmZopRu3BjukLhgQCCrDGPc50L7xXH5ljJa2lnNEdL+xXVk8biIDzncJ94NxiNgwbORySc1ytFAG1e+Jrm8SaMWtrbxS2SWIjhVgEiWVZRjLE5yoGSTkZzzzQvie6/tjUL+e2tbhNS3C6tJVbypATu7MGGGAIIYEY64yDi0UAaM2rl7W8tbaztrS3u5YpWiiLkIYwwG0uzHB3knJPPTHSpZ/Ed5PcahMViR9QjjSQoCNmxkYFeeDlB696yaKAN6fxS8+qW2p/wBl6fHqMNyly91GsgM7qcksu/YNx5O1V56Yqgmr3MVjJbRiNVkuku92PmDoGAx2x857elUKKAOij8W+VrEmproel/amuFuo2/f/ALmUHO5T5ueTzhiRkdBWVZapcWOsRanHteeOXzSHHyuc8ggY4PII9DVKigDZvPFOo32l3VhP5XlXV4145VSGDHqo54XgHHqoou/Elxfpqq3dpayf2ldm8Y4ceRKS2SmG/wBojDbu31rGooA1bnxBdXdxq00kcIbVv9eFU4X94sny88cqOueKXUvEV3qjyNcRwqZL+bUDsUj95Jt3Dkn5flGB196yaKALOoXsmpandX06qst1M8zhAQoLEk4z25qtRRQMKKKKACiiigCK9/5B7f8AXVf5NVO06y/7n/swq5e/8g9v+uq/yaqdp1l/3P8A2YUgJqKKKYwqtc/8fc3++386s1Wuf+Pub/fb+dIDV/5Zxf8AXJP/AEEUlL/yzi/65J/6CKSmIKKKKACiui8N6U13bTTPYS3Uc0i2gZIS/k7hlpOBwV+X86prp9tZWTTaslwZDcvbCOFgvllACxOQc/eGBx0PIoEZNFdPrtrZR6rqV7fi4k83UZoY1gcLt24LMSQc/fXA478ird/olreaxqV1eTCMS6lLArG5jhEWMEuQ/L/eHyrjoeeRQBxtFdJoVpZWmqaHJc+fJcXVykkbROAiAS7BkEEtkqehGBjrVTw/sPiJ/NLBPIudxUZIHkvnAoAxqK3I9MsL2GGa0+0ReeJo0ilkVz5qKGHzBRkMGAxgEHvWdqFtFaTRwxly4iQzbscORkgfTIH1BoAqUV6L4q8L2OoeNJJtNjSx01LqaC/EKBVtPJyWYADA3RgEerZFQa9pmhOt9q8tnPBDFBpphs7J0iUme3Z2yxVsYKg5wSec9dwAOBor0BZIZfE+iaBJpmnvYX1lYpNtso1lQyQxl5fNVQ+QSWyWxwc8ZrJi8O6ZPb+HrWGS6Ooa4wUTF1EMP+ktEDs27myFzjIwe5zgAHK0V3X/AAjen22swf2ZfTWxaG+DJDqcFxMBFbs6sWi4VX5UqecBhk54l1+G0tvDZS7i0qKJ9KsXshAkIujcNHGzs2z95tK+YSX4JK45xQBwFFd1qHgvSpdWudN0ae8jltNZg0ySW7ZHVxMXAYKqjG0oQeTu6/L0pG8JaI+tW0K3Ukdu6Xhliiv7e7mUQwtIsmY/lUNjGw8/KeecgA4aiprtrZ7p2sYpYbc42RzSiRhx3YKoPPsKhoGFFFFABRRRQAUUUUAFFFFABRRRQAUUUUAFFFFABRRRQAUUUUAZt9/yELj/AK6t/M169of/ACL2nf8AXrF/6AK8hvv+Qhcf9dW/ma9e0P8A5F7Tv+vWL/0AVLGi/XmvjH/kZp/91P8A0EV6VXmvjH/kZp/91P8A0EUIDDqO6/1EX+838hUlR3X+oi/3m/kKYE+nf8e0/wDvp/JqsVX07/j2n/30/k1WKBBRRRTA6HwLcPbeNtNMYjLSTCMCSJXyW4AAYHnOAMc1qx6jeaXoFsbzTbMXT6zMs0N3YJhB5cO5PKK7Uzx0UEY4Iyc8TRQI9R07RdMtftq2Gm3GoeRrE8F3b22lpfyLAjYjT53DRBhv+dRkkH5sqBXH+F7exu/FbIIFnXZM1jbXJGJpgrGFG7HLbRtz8x474PPUUAegQ2OtPpt3M3h22PiFFhCWh0mMOLUtJulFvs2k79iltpIXHrmrumQwQeIIUgijgf8A4SDRjcQxfcinKTGVQO2H3DA4HTtXmVFAHoWiaDu8Iu93brNbTabdXKSxaZGyK6JIVDXRIdZA0f3FBGMZ6sRaubOeVoWv9Jtl0I6FbtcagbdWZZBZoEPnEblfcI1EYIB4+U7iT5nRQB6FNpojtQq6VanwydK8wamLVctN5Wd3n43B/P8Ak8vP+ztxUC27XuuaVpen2lhCsemwXbAWCTSzyC23MQpGZGIPEZIVmAJHU1wlFAHqBgl0/wARRRadYob2/wBAmdoJdKhjeSVWmUD7ON6qdqDKr1wcjqKzNN05JLO1ktdOt7jWf7GkltrR7dW86X7bMrt5ZGHdYg2FIP3RwdoFcFRQB3skMVm11c32lWUeqxaL51xayWqqkM32lFRzFjareWVJXABzyuGIPP8Aiby5f7KvVggglvLBZZlt4hGhcSOm4IuFXIQZAAGcnvWFRQB6NGsmq3Xhtr2ytZYG0x/sQa0SOK5u18wJCXVRu+cL8hOCeP4jmO000TXuljxDpVra62wuvIspLVbYXJWMG3DxKFXmXcoyBuxg5rz2igD0CK3nia3k1jT49O1drHVA8KWq2zPALN9jNEoAHzGQA4BIHfFef0UUAFFFFAwooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigCK9/5B7f8AXVf5NVO06y/7n/swq5e/8g9v+uq/yaqdp1l/3P8A2YUgJqKKKYwqtc/8fc3++386s1Wuf+Pub/fb+dIDV/5Zxf8AXJP/AEEUlEB+0wRmH5mVArKOoIGOn4VJ5E3/ADyf/vk0xEdFSeRN/wA8n/75NHkTf88n/wC+TQA6S5lktooHfMUJYouAMbuv16D8qtrruoB5WMys0rB2LxI2GAxuGR8re4wapeRN/wA8n/75NHkTf88n/wC+TQIujXdQEs8hmVmuJPNcvEjYf+8uR8p56rg0DXL/AH3DPJFL9pk82QTQRyKX5+YBlIB57Yql5E3/ADyf/vk0eRN/zyf/AL5NAFyz1vULCONLWZVEL74i0SM0Z77WIJAOOQOD+NV7S+uLG8F1ayeXMAwD4B+8CD19iaj8ib/nk/8A3yaPIm/55P8A98mgDRt9XMmpWtxqLt5doQ8UVtCiDIO7GBgLk9WwT7Gs64ne5uZZ5TmSVy7H1JOTR5E3/PJ/++TR5E3/ADyf/vk0AX5vEWrT/wBp+ZePjVnD3oVQomYNuBIA45J6Yplxrmo3Vo9tcXG+GRYFZdijIhQpHyBnhWI9++ap+RN/zyf/AL5NHkTf88n/AO+TQBrP4s1h7MW32iFALdbbzYrWJJjEqhQhlVQ5G0AEbuRwc1nvqV5JHZIZ2AsVK2xXCmIby/BHOdzE561D5E3/ADyf/vk0eRN/zyf/AL5NAGnceJ9UuNQF6z20dztlQyQWUMRcSKVfdsQbiQx5OSM8YqheX1xqEscl3J5jxxRwqdoGERQqjj0UAVH5E3/PJ/8Avk0eRN/zyf8A75NAF6bxBqlxLeSyXbeZe3KXc7qqqWlXdtYEAbSN7dMdfYVLceJ9UuNQF6z20dztlQyQWUMRcSKVfdsQbiQx5OSM8YrM8ib/AJ5P/wB8mjyJv+eT/wDfJoAjoqTyJv8Ank//AHyaPIm/55P/AN8mgZHRUnkTf88n/wC+TR5E3/PJ/wDvk0AR0VJ5E3/PJ/8Avk0eRN/zyf8A75NAEdFSeRN/zyf/AL5NHkTf88n/AO+TQBHRUnkTf88n/wC+TR5E3/PJ/wDvk0AR0VJ5E3/PJ/8Avk0eRN/zyf8A75NAEdFSeRN/zyf/AL5NHkTf88n/AO+TQBHRUnkTf88n/wC+TR5E3/PJ/wDvk0AR0VJ5E3/PJ/8Avk0eRN/zyf8A75NAEdFSeRN/zyf/AL5NBiZBumBjQdWYYoAyb7/kIXH/AF1b+Zr17Q/+Re07/r1i/wDQBXj1xJ51zLIBgO5bH1New6H/AMi9p3/XrF/6AKljL9ea+Mf+Rmn/AN1P/QRXpVea+Mf+Rmn/AN1P/QRQgMOo7r/URf7zfyFSVHdf6iL/AHm/kKYE+nf8e0/++n8mqxVfTv8Aj2n/AN9P5NVigQUUUUwCilAJOByamvLOewuntruMxzJjcpIOMjI6exoAgoqw1nIunR3pK+XJK8QGecqFJ/D5h+tDWci6dHekr5ckrxAZ5yoUn8PmH60AV6KKsXFnJb21rM5UrdRmRADyAHZefxU0AV6KsXlnJZSpHKVJeKOUbT2dQw/HBqvQAUVd/sm+/sT+1/IJsPtBtvODDiQKG24znoRzjFIul3r6O+qrAfsUcwgabcAN5GduM5PHp049RQIp0Vo6boV9q1vcT2gt1ht2RZZLi7igVS+7aMyMoJO1unpUGoadd6VetaahC0My4OCQQQejAjhgRyCMg9qAKtFFbFh4avtWV30uS1uI4/KWR2uUgVXkBKx/vSuW+Vh8uRxwT1oGY9FSTwy21xJBcRtHLExR0YYKsDggj1zUdABRRRQAUUUUAFFFFABRRRQAUUUUAFFFFABRRRQAUUUUAFFFFABRRRQAUUUUARXv/IPb/rqv8mqnadZf9z/2YVcvf+Qe3/XVf5NVO06y/wC5/wCzCkBNRRRTGFVrn/j7m/32/nVmq1z/AMfc3++386QEVFbMA+zQRiH5WZAzMOpJGev41J9om/56v/30aBGFRW79om/56v8A99Gj7RN/z1f/AL6NAGFRW79om/56v/30aPtE3/PV/wDvo0AYVFbv2ib/AJ6v/wB9Gj7RN/z1f/vo0AYVFbv2ib/nq/8A30aPtE3/AD1f/vo0AYVFbv2ib/nq/wD30aPtE3/PV/8Avo0AYVFbv2ib/nq//fRo+0Tf89X/AO+jQBhUVu/aJv8Anq//AH0aPtE3/PV/++jQBhUVu/aJv+er/wDfRo+0Tf8APV/++jQBhUVu/aJv+er/APfRo+0Tf89X/wC+jQBhUVu/aJv+er/99Gj7RN/z1f8A76NAGFRW79om/wCer/8AfRo+0Tf89X/76NAGFRW79om/56v/AN9Gj7RN/wA9X/76NAGFRW79om/56v8A99Gj7RN/z1f/AL6NAGFRW79om/56v/30aPtE3/PV/wDvo0AYVFbv2ib/AJ6v/wB9Gj7RN/z1f/vo0AYVFbv2ib/nq/8A30aPtE3/AD1f/vo0AYVFbv2ib/nq/wD30aPtE3/PV/8Avo0AYVFbv2ib/nq//fRo+0Tf89X/AO+jQBhUVu/aJv8Anq//AH0aDKzjbMTIh6qxzQBhV7Lof/Ivad/16xf+gCvHriPybmWIHIRyufoa9h0P/kXtO/69Yv8A0AUhl+vNfGP/ACM0/wDup/6CK9KrzXxj/wAjNP8A7qf+gihAYdR3X+oi/wB5v5CpKjuv9RF/vN/IUwJ9O/49p/8AfT+TVYqvp3/HtP8A76fyarFAgooopgaOhfZ11aKe9kEcNuDM2cEsV5CgEjJJwMZrYhuNPlutOulvvMliEsDPdxqhD7WaJyoZsgM3XttGa5aigR18d2yw6aurajb3F0lxcEO86zeUxiURMzAkEB8HOSBj2ID7a82f2UNa1CG5nS6uCW+1LIYyYkEZZ/mA+bB3cgY9iBxtFAHVteb9UkxIkF8LEpBdTX8c7NJvzkyrhQ2zcoJ5HHPSs/xDO80OmCe7juriO2ZZnSUSYbzXOCR1OCOe/XJzmsSigDr7i8fyFMmoW76b/ZiRvaidTul8kADywclg+07scbevGKz9UuQdHjuUf97qap5w7jyvlOf95gG/CsCp7q7mvHVrhgdiBECoFVVHYAAAckn6knvQB1ug6nZR+ELXSL+5jS3v7+5huVLDMKtHB5cxHYK65z3CsO5rY0rV9MtZ7bTYr62Wz0zWNMWORpAomCPM00/P8O5s57LsFeZ0UAdlDdXXiLQNdguNRt5Lpry1aFbu9ihHlIJ8hPMZQFXePlXgZ4FW4Nai0u2u7ay1KFrrT9BNql3G2PMmN4shEbHk7VYgEf3Cy8YNcFRQB6FaazAfAke1jdSNDdDUYZNXigEszsxEjwuu+ZgpjKspzlMDBHJd6rog0S6F/wD6ehg0cC3t7xYmdo7Zw4ztbhScMAMgkcivPaKAPRdG8XSytpc9zfwWzX/iSWbUYwyqpgcQBg4PIiPzDB4O3nJXhtrqdlb+BY4LILMixXcd5a/2tDbo8jM2x2hdd0xCGMqVPVMDBHPnlFAHSeLtYlvDp1nDfebZQadZ4hjkzGsot0DEgcbwcqSeRjHbFc3RRQAUUUUDCiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKAIr3/AJB7f9dV/k1U7TrL/uf+zCrl7/yD2/66r/Jqp2nWX/c/9mFICaiiimMKrXP/AB9zf77fzqzVa5/4+5v99v50gNX/AJZxf9ck/wDQRVvTdOfUroxrIkMcaGSWaT7saDqT/LHqaqf8s4v+uSf+gitnSFafQ9YtYOZ2SOUKOrIjfMB+YP4VM21G6MaknGN0Js8N7vK87Us9PtGxNufXZ1x+Oapalpz6bdCNpEmjkQSRTR/dkQ9CP5Y9RTvtVl/Yf2b7F/pvnb/tO/8Ahx93FXNXVoND0e1n4nVJJSp6qjt8oP5E/jWavGSX9epmuaMktde/5lO20uS40u5v2mihgt2CZk3ZdyCQqgA88d8D3qG+tfsV49v58Fxsx+9t33o2QDwfxxWzb6m8XgG6tFvWR2vEAgEuCYyjbvlz93OM9s1tarrMcMniabT9QjWWV7PyHhlG5sKQxQg546EjpXpqjTcE7/1aT7+QnUmpNW/rT/M4Srmp6bNpN6bW4ZGcIj5jJIwyhh1A7Gux1C9ilk1R9F1C3t9SnNs5mW5SHzE8v5wrkgA78EjIzjvWF4tura58VmdZY7qDy4d7wMNrYRd2MdO/0pVKEYQbvd3/AM/8hwqynJK1tP8AI5+iu21a/RodZNzqFtc6bPGo022jlVvLORs2xjmPamQchfTmsrxtqTah4ouvLu/tFrG/7jZJujUEDO3HHJ6461NSjGEW+b+tfPyHCq5tK39af5nPUV0+tXMkujwLpV9CmlLaRK9otwqsZARu3RZyW3c7sHjvW1c61b3Hi/WN19v2wldPkS6WJEJ279khBVGYA/NjnkZyaaw8b2cu36+fl8xOtK17f1p/mefVYWxuG0975Y82ySCJn3DhiCQMdegNdrDfRSalPere/Y7iM26SxQ6nEpmwCTK0uMSf7SqDk0y/1KFrHW7W0v0EA1ISeTHchA8BDbwnIDAnsPar+rRtdy7k+3leyXY4WrC2Nw2nvfLHm2SQRM+4cMQSBjr0BrrPFWpW82n3UNv5c9tJNG1o/wBvjk8lQDgRwqoaMbeCD0wO9UtK1Bv+ELurM3xTZdo7wfaBGWhKtvCgkbs/3R7VDowVRw5r6MpVZOHNbqcxRXol3q1p/alsFeGSyOo20lvK2oRstuitn5IgoMS7eCG6YFVW8RS/YpGXUwJV1sCMiUbltyDnb6JkL04q3hoJ/H+H/BJVeT+z+JwtXP7Nm/sX+09yeR9o+z7cndu27s9MYx7128ss4027k0LULa0U69Kyy/aFjUptXoxIBXvtHUdjiqtxd6XfK8drfxWUUuv+aj8Aomz/AFm09F3dzwO9P6rFbv8Ar7xfWG9kcbZWc+oXkVpZx+ZPK21EyBk/U8VCwKsQeoODXoqatbW19oMkuonzI7uSOaSXUEuHETYxvdMDaTzg5A9fSvpmpC3tctcrPfrel7vdqkUQnTaNm52DCRMZG0HjJ45o+qw25vw8l0/rYPrEt+X+tTgavadpcmorcOs0VvDbR+ZLNNu2qCQB90EkknsK6Ka+iuPC0yG4SwjSNjDDbXiss+6TOx4fvbgD9446CqGgam9l4f1yJL1rd3hQxIJdpZt4ztGeTt9O1ZqlBTSburX/AANHUk4tpa3sc9RXcrqEKhJPt1v/AGCNN8s2PnLu8zZjb5Wc7/M+bfj33YrH8T6k1zBpVrBd+ZbRafb7oo5MqsgTByB/EOnPPalOjGMXLm/r79gjVcpWt/X+Zz1Fd3oOsRW0fhe2a+ijt9twt5G0ihcF2wJB6YPAPrxUFrex6nZaPJe6v5N7E10TJ56pIBgFU3HhM8hSeB2qlh4tK0tf+G8/P8CfbyT1j/Wvl5ficXRXpKXC3FzI9neRfbBoUiSTPdJKyOJVxvlGBkcfNxjg571ynia6FwmmpPcJdX8Vttup45BIGO4lQXBIYhSATz9aVTDqnHmuOnWc5WsYNFdzLLaQ+Fb60fVBeI1nE0AkvIyu8FThIR8yEA4OTk88VLq+sWt7e+I4Lq+jnsswNbxrKCpIddxj564LZx15zVPDRS1l/Wvn5fiSq7b0j/Wn+f4HG2mmzXlleXUTIEs0V5AxOSCwUY49TVOu81O/LWHiJX1S1ls50j/s+BLhWwgdThUBymFxkYHTocccHWVanGm0l/WrNaU3O7f9aIKKKKwNgorXufEl5d63bapJFbie2VFRViwh29Mj/Ptii28SXlprdzqkcVuZ7lXV1aLKDd1wP8++aBGRRRRQMzb7/kIXH/XVv5mvXtD/AORe07/r1i/9AFeQ33/IQuP+urfzNevaH/yL2nf9esX/AKAKljRfrzXxj/yM0/8Aup/6CK9KrzXxj/yM0/8Aup/6CKEBh1Hdf6iL/eb+QqSo7r/URf7zfyFMBtpdfZmYMu6NxhgDz9RVz7baes3/AH7H/wAVWfDA9xJsjGTjJJOAB61a/sxv+fiH/wAe/wAKBE3220/vTf8Afsf/ABVH220/vTf9+x/8VUP9mN/z8Q/+Pf8AxNH9mN/z8Q/+Pf8AxNAE3220/vTf9+x/8VR9ttP703/fsf8AxVQ/2Y3/AD8Q/wDj3/xNH9mN/wA/EP8A49/8TQBN9ttP703/AH7H/wAVR9ttP703/fsf/FVD/Zjf8/EP/j3/AMTR/Zjf8/EP/j3/AMTQBN9ttP703/fsf/FUfbbT+9N/37H/AMVUP9mN/wA/EP8A49/8TR/Zjf8APxD/AOPf/E0ATfbbT+9N/wB+x/8AFUfbbT+9N/37H/xVQ/2Y3/PxD/49/wDE0f2Y3/PxD/49/wDE0ATfbbT+9N/37H/xVH220/vTf9+x/wDFVD/Zjf8APxD/AOPf/E0f2Y3/AD8Q/wDj3/xNAE3220/vTf8Afsf/ABVH220/vTf9+x/8VUP9mN/z8Q/+Pf8AxNH9mN/z8Q/+Pf8AxNAE3220/vTf9+x/8VR9ttP703/fsf8AxVQ/2Y3/AD8Q/wDj3/xNH9mN/wA/EP8A49/8TQBN9ttP703/AH7H/wAVR9ttP703/fsf/FVD/Zjf8/EP/j3/AMTR/Zjf8/EP/j3/AMTQBN9ttP703/fsf/FUfbbT+9N/37H/AMVUP9mN/wA/EP8A49/8TR/Zjf8APxD/AOPf/E0ATfbbT+9N/wB+x/8AFUfbbT+9N/37H/xVQ/2Y3/PxD/49/wDE0f2Y3/PxD/49/wDE0ATfbbT+9N/37H/xVH220/vTf9+x/wDFVD/Zjf8APxD/AOPf/E0f2Y3/AD8Q/wDj3/xNAE3220/vTf8Afsf/ABVH220/vTf9+x/8VUP9mN/z8Q/+Pf8AxNH9mN/z8Q/+Pf8AxNAE3220/vTf9+x/8VR9ttP703/fsf8AxVQ/2Y3/AD8Q/wDj3/xNH9mN/wA/EP8A49/8TQBN9ttP703/AH7H/wAVR9ttP703/fsf/FVD/Zjf8/EP/j3/AMTR/Zjf8/EP/j3/AMTQBN9ttP703/fsf/FUfbbT+9N/37H/AMVUP9mN/wA/EP8A49/8TR/Zjf8APxD/AOPf/E0ATfbbT+9N/wB+x/8AFUfbbT+9N/37H/xVQ/2Y3/PxD/49/wDE0f2Y3/PxD/49/wDE0ATfbbT+9N/37H/xVH220/vTf9+x/wDFVD/Zjf8APxD/AOPf/E0f2Y3/AD8Q/wDj3/xNAE3220/vTf8Afsf/ABVH220/vTf9+x/8VUP9mN/z8Q/+Pf8AxNH9mN/z8Q/+Pf8AxNAE3220/vTf9+x/8VR9ttP703/fsf8AxVQ/2Y3/AD8Q/wDj3/xNH9mN/wA/EP8A49/8TQAy7uxOojiUrGpz83VjTLTrL/uf+zCm3FtJbMA+CG+6ynINOtOsv+5/7MKAJqKKKYwqtc/8fc3++386s1Wuf+Pub/fb+dIDV/5Zxf8AXJP/AEEVJbXM1ncJPayNFLGcq6nBFR/8s4v+uSf+giko3JaTVmbP/CSS7vM/s7TftH/Pf7MN2fXGdufwrLubma8uHnupGllkOWdjkmoqKmMIx2REacYu6QVI8E0cMcskTpHKCY3ZSA+Dg4PfB4ratLW0tfDUepTWK6hLPdmDY7uFjAUHHyEHc2eMnoOlbenQWV9pvhSwv7NbhLoXCFzIytH+9blcEDOfXPSuynh3PS+tvzaX6mc6yjrb+rN/ocNRXYaV4ftprExahb2yyyWc1xC4klMzBc7XwP3YXjGDzTJ9KtftWmWtlptuxfT4724lnnkAOYyWJw3Cg/NhRnjj0o+qz5U7h9YjexyVFdtPoGmJtvo4EljXSzdm2heTy5XDbcjdhwmPmPfjriqujXcH9i+IXGmW6L9nhbyi0u3G9Rj7+cZ+brnnrjin9WalaTXX8ri9umrpf1c5Oiuu1HSdFsNOeB5IvtAsUnilTzmlkkYBuePL2HJAI5GBk5zUuoWWhWnii/sGsYreK3XZA8rzMjyNtI8wqcgdcbce+aHhZLeS/q/+QLEReyf9W/zOMoq7rFo1jrF1ayQpA0UhUxxuWVfoTzj681SrmknFtM3TuroKKKKRQUUUUAWDfXB00WBk/wBGEpmCbR98gDOevQCq9FFDbe4kktgooooGFFFFABRRRQAUUUUAWLW+uLJZxbSbBcRGGX5QdyEgkc9Og6VXooou2rCsgooooGFFFFABRRRQAUUUUAFFFFAGbff8hC4/66t/M169of8AyL2nf9esX/oAryG+/wCQhcf9dW/ma9e0P/kXtO/69Yv/AEAVLGi/XmvjH/kZp/8AdT/0EV6VXmvjH/kZp/8AdT/0EUIDDqO6/wBRF/vN/IVJUd1/qIv95v5CmBPpv/HvOf8AaQf+hVYqvp3/AB7T/wC+n8mrQsbVr7ULe0RgrXEqxKx6AsQM/rQIr0V0X9gaUXdU1W8k8tijFNNZhkdeQ9Nbw/YSJcLaapM9xBA8/lTWRi3Koyedx7D0piOfoqW2tbi9uUt7OCS4nkOEiiQszH0AHJrWh8Ia7Nb6hL/Zd2h05VaeJ7dw67sdtvod3OOOaAMSip/sV15hj+zTb1iExXyzkRlQwfH93aQc9MHNaWmeGdQ1C0kvXtbqCxW3mmS7NuxicxozbQ3AyShHXjn0oAxqKsGwvFuJbdrScTQqXkjMZ3IoGSSOoAHOfSn2Ol6hqjlNNsbm8YEArbwtIQSCQOB6Kx/A+lAypRVttK1FNMTUnsLpbFztS6MLCJjkjAfGDyCOvY1JNoerW1il7caXeRWroJEnkt3WNlOMMGIwQdy8+49aBFCirBsbiOWZJ7eeP7M225zEcwndtIYHGDnjBxzxVqXQ78zXn2Owv5oLRpBJI9oytGExu3gZCFcjIzxnrQBm0VbutK1GytYLm9sLq3t7gBoZZYWRJRjOVJGDwQeKvXnhnUNM0WS+1S1urGRbiOFYLm3aMuHVzuG7HA8vHTv7UAY1Fakfh3U5vDsmtxWkr2McvlNIsbEDg/NnGNoxgnPUiq9xpGpWdjDe3en3UFpPjyp5YGWOTIyNrEYORzxQBToq5caRqVnYw3t3p91BaT48qeWBljkyMjaxGDkc8Vd1DwxqNrqWrQWdpdX1tpdxLDNdRW7FFCEgs2MheBnk8UAY1FWLKwvNSuRbadaT3c7AkRQRl2IHXgc1NDomq3F5JaW+mXktzE/lyQpbszo+CdpUDIOFY4/2T6UDKNFXbbRtUvL+Wxs9Nu57uHPm28UDNJHg4O5QMjBODnvUmraRJpmrjT1LTSmOFgBGQxaSNX2455G7HvigRnUVs6h4U1vTdZj0uXTrmS7lQPFHFA5Mo27jtGMnHOcDgg+lVIdE1W51CSwt9MvJbyIEyW0duzSJjg5UDI6j86AKNFbdz4U1SDT4bqKyu5v3Ly3arbN/omySRCHPb/VsecY59KoaTpz6rqsFkjiLzW+eVhkRoBlnPsqgk/SgCnRVp7GZrqOO0guJVuMm2JhIaZNxUMFGe6kcE4IIzxUkGi6pdWcl3babeTW0cZleaOBmREBI3FgMAfK3P+yfSgZRoq2NL1BtPa/WxuTZoAWuBC3lqCxUEtjHLAj6jFSz6Dq9rew2d1pV9DdT/wCpgktnV5P91SMn8KBGfRWqug3ca6ouoRTWM+nWq3DQTwlWbdLHGAQcEcS7s+3vmsqgYUUUUAFFFFABRV/T9HuNSs725geFUsovNkEj7SR/sjueP85FL/Y9x/YP9rb4fs/neTt3/PnGenp+tAjPoq/qGj3Gm2dlczvCyXsXmxiN9xA/2h2PP+cGqFAyK+/5B59pVx+Tf4VTtOsv+5/7MKuXv/IPb/rqv8mqnadZf9z/ANmFICaiiimMKrXP/H3N/vt/OrNVrn/j7m/32/nSA1f+WcX/AFyT/wBBFJS/8s4v+uSf+gikpiCiiigCzaaje6eXNheXFqXxu8mVk3Y6ZweaRL67jMHl3UyfZ8+TtkI8rJydvpk+lPt9NuLmNJI/KWN2ZVeWdIwSoUkZYj++v5+xqy/h3UUuZLd1txJEpeUG8i/dgEKdx3YXlgMGnzS2uTZFePV9SithbxahdJAM4iWdgoznPGcc5P5mmJqF7HcRTx3c6zQoEjkWVgyKBjAOcgY4xU6aJfvdy23lxpLEyqwknRBk9ACxAOeoxnIqi6NG7JIpVlOGVhgg+lPml3Dlj2LLarqL3Udy9/dNPHnZKZmLJnrg5yOp/OhdV1FbyS7W/uluZF2vMJm3sOOC2ckcD8hUl/o19pilryNFAkMbFJkk2uP4W2k4PsabdaTeWUPmXKImCA0fnIZEz/eQHcv4gUc8u4cseww6lfGx+xG9uDaf88PNby+ufu5x15p0erajDdSXMV/dJcSjEkqzMGf6nOTUVpZz30pjtk3FVLMSwVUX1ZjgAdOSe9Ld2U1jIiT+WS671McqyKRkjqpI6g0c8u4csexC7tJIzyMXdjlmY5JPqabRRUjCilAJOByatSaZeR3CW5t2aZ2ZUjj+csVJU4AznkH8qBlSiprq1lsrp7e4ULLGcMAwYfmODUNABRRRQAUUUUAFFWGs5F06O9JXy5JXiAzzlQpP4fMP1ouLOS3trWZypW6jMiAHkAOy8/ipoAr0UVdttJvrzTLzULaAyWtiUFxIGH7veSF4zk5wenTvQBSoq5a6Xe3tjeXlrAXt7JVe4k3ABAxwOp5yew56+lO0vR7zWJZksViPkRedK008cKom4Lks7AdWUde9AFGirupaRe6RLGl/EE81N8UkciyRyL6q6kqw7cE88VSoAKK09P0O51UH+z5baVo4TPOJJ1hEChwnzNJtXksuME/eHfIFW/sLnS7+WzvovKniOHXIPbIII4IIIII4IOaBFaiiigYUUUUAFath4X1/VbU3OmaHqV5AOstvaSSKPxAIrT8B6DBretSSX4Js7KPzZQFDAnsCCRkcEkZ5xivoOLVpo9Og+y6pdywmNdpDmNVBHACjpwPWsKleFPRm1OjKpqj5YmgltpmhuInilQ4ZHUqyn3BqOvdPHWlaX4o0mS6ub2ZtSjjP2Zim/cw6IW64P44614XVU6kaivEipTlTdmZt9/yELj/rq38zXr2h/wDIvad/16xf+gCvIb7/AJCFx/11b+Zr17Q/+Re07/r1i/8AQBVslF+vNfGP/IzT/wC6n/oIr0qvNfGP/IzT/wC6n/oIoQGHUd1/qIv95v5CpKjuv9RF/vN/IUwJ9O/49p/99P5NWxoDrH4k0x3YKq3cRLE4AG8c1j6d/wAe0/8Avp/JqsUCO9trPW7H7VEuk6s4ed3V7fUGhXBPHygH86pWem67bvqF9r0dztGnTxia5fdyUIC5J9T0964+imI1vDd2tnrAke7t7VWikjZrqJ5InVlKsjBAWAYEjK8jPbrWvPc6ITrVnY3scEdzZweXI4maJpUZGdEypcLwQu8dBya5KigDs/t+jt5upnVoxLLoi2QsvIl8xZVt1i5O3ZtOzIIbPzAEDkid9W0iS4n1RdY8oTaIbFNP8qXfHILfy9hO3ZsLLuBBzlhkDkjhaKAO01TUFXwTbai5Yalq1uthIxHLQwPy+e+4LCv/AGzf1wMOx1GO28J6tY+cUmu57YiMA/vETzC2T04JQ8/0rPvL+81GYTahdz3UqqEDzyF2CjoMnt7VXoA73UPE+myacbqxTSzJNYQ2c9rMt19o2rsDIvJg25QMDxx23cUupXFneWPjDULHWftq6gsVwLcRyI0QNxGQJAwC5XdtG0sMbuRxngakSeWKOSOOV0SVQsiqxAcAggEdxkA/UCgDr9av9HkXxLeWmrR3EmsyrNDbLBKrx5mEjK5ZQoIzjgkHB5HGY/EfiGyvPta2k32iGTxBdX/klWVZI22bGOR3G4YPIyciuQooA9JuvGGkwa8uo2w06ezutSgu7iOOO6+1qEJYFhKTFuXcRhDg9Bx053U5rC18K3Onwa4uqXE2pJcgxxyquwJIpY+Yo+ckjI+nJ5xzFFAG7YXdn/witxa3E8aTRX0VysEiv/pChWUqpVSAeR97Awe9bOqaxpgvNd1OPVBqS6yVKWBjkV4gZVkxIWXZ8gUoNpbrxgVxNFAHZ61q2nPN4g1C31f7d/bYAjszHIrwZkWQeZuUJ8gXYNpbrxgVavtY0XUbjWHvdSt5bKS+vbi1jEU6XKGTO1o2A2EPhAwk6AHgda4KigDb8NHSxLef2tLFGxhAgW6M32eRt65WTyRv6ZIxgbgM+h1/EOv2Fzb61Dpt38l4NOVVjWRVkWKAq4+bJwHC/eJJwDk9a42igDtr3VtL1mz1OzbVUspbk2M32qeOUpOYoNjxttVmyHbcDggkH2NYfiy+ttS8STXNjcPcwGGBBNIpVnKwopJB75B/+vWLRQB3sGuaMusag8tzaSxarpsUQaaO4C27oI8xy+XtfB2EZQsOmcjOIb3WrLV9Pv8ASJtR07Tjm1MVzbRXJt544kZRESytLkbgRuUj5O2ATxFFAHZwa/aW2teGQ2qyT22myy+fNtkx81w5Z9pGTuQqT1JHB6YrG8Jsp8QLbuyoby3ntEdjgK8sLxryeg3MM+2axaKAO20q50y3udBuNT1JbCfRkktrmzmt5TKW86VwVwpX/lrggkEbTweBVbS/EFtbXnhHzbx0g03f9pXDYi3TuW4A5yhXOM5HHauSooA6qx8RWllN4SkmL3MOlFnngVfuMZ2YkZwCduw9ew5HbSn1TRnuYbGa70o2HmXFwJLMXwzM0e0ecZMvsfADCPJwDyODXB0UAdrrOtaQ9jNbWU9v/wAgNLNVto5hH5ovhLtUy5fGwZyx9uPujiqKKACiiigYUUUUAFFFFABRRRQBFe/8g9v+uq/yaqdp1l/3P/ZhVy9/5B7f9dV/k1U7TrL/ALn/ALMKQE1FFFMYVWuf+Pub/fb+dWarXP8Ax9zf77fzpAav/LOL/rkn/oIpKX/lnF/1yT/0EUlMQUUUUAX5pEPh2zjDqZFu52ZM8gFIcHHocH8jWzNd2J8QeJJJ3EtvMjhPKmVTL+/QjaxBHQZ6HgGuXooEb0BTVbyW/ZbdRAI44LSW7SIFVXC7mYgsAFGcYJJ7Vj3bSvezNcurzNIxkZWDBmJ5II4P4cVDVyLVtRgtfs0OoXUdvgjykmYJg9RjOOcmgDf1DXLGDxNL9mhLW51Nbm4lMokEoRjjYAAAMMx75yOeKw7/AE57bdM13bXCM3yvHcK7SZ5yVzuH/AgPzqhUtvcTWk6zWs0kMq52yRsVYZGOCPagDQ00pcaVeWAmjhnmkjkjMrBFcIHyhYnA+8CM4B2464rWgjtILqN7WWGzu1tCZY7O/WMM/mkYWZ2YKdm0kA88j1rnLq+u751e9uprllGFaaQuQPTmq9AHYanqq2i6jNpl6qXErWTB45gzsRE+87gBk54YgDqc9cUXepWc1/eLeTxTWNvq0LQRAgqIcyb9ij+EgLnHXiuPoouB2Nzq0VrrlnPdvM/kyyOLiLVI5mYcYXKLlU4PykD7x6c1keIdZXVPs0cM15JHFGNxubkyZYgE8bRggkjPfAxisWigDQ1yRJtZneJ1dDtwynIPyitr7UBYjF7D/ZX9n7GtPOAYz7Mf6vru835t2OnftXK0UAdjdzzwxJ9pvIf7OOlRK1qZly8hgXZ+76lt207scAdeMVX1C9gbwzFFbASQG1iTZ9ujCxSgjcwgxu3bg3zZ5DZ6Vzdxcy3Tq8772WNYwcAYVVCqOPYCoqAOyvtVtbvUr06hcx3FpDq8LxJkMPJzJ5m0DqCAucdTgnk027vom1u0+1PGzI85iupb+O6AYriPO0DagfBAPTJ964+ii4G/rM876DZxX99Hd3a3MrNtuFmZVKx4ywJz0Pc+nbAv6feSR2Gi7NRt4rKGN/t0DTqC6ea5KsmcvlTwvPXtnNcjRQB0DXS/8I6L5W2z+WdPC9Ttzv3f98HZVzwprdvo3h7UzcFZEmvLVJrXeA08BSdZQB34cc9iVPpXNTXc08EMMjDy4QQiKgUDPU8DknAyTycD0qCgDvZrrTNJ0jWfD+najb3MCaczm5VgBdTvcQEBc9dsagY9Q5qzqWrPrnirxhbf2rbyQSW8sdgJryOOA5uYWwhZggyFLHB+bBPJrzmigDvdGvrfQptM0+W/s5bi1j1G4klWRZIomltdqRB+Uc5TJAyCXA5Oan8La/u0Oae5uJLvUzf+ZeLPrEVo13D5ahFkaZT5ycSAoDxuHqMed0UAd9Y6lpKeG4472RXj/sCaJraK6WOTedR3hASGw235sbSSOfeq8fi+ddF1m7064GmXJuLCK0ijl/eJDFHKgAY8nChAzDGdxBwGxXE0UAerQ6ppdpea1/ZLQSEa3LLJDDq0FlHdWxA2KTIpEseRICikY3e4xx+tazI3hLQtOs7zbb/ZZTcW0Un8X2mVlEgHXAwQG6ZyOvPM0UAFFFFAzr/h5qCW+pXdlK4QXka7W3beVzwD64Y/lXqN5q1lb2KJDP5ZigRwHb5MKgUnJPUHPqSa8AVirBlJBByCDgg1s3nie81LTVs9SgtboIcpLJHh0OMcFSP5Vy1qPtDpo1uTc71PEg07w02oSRZaK7ZYmZlJYYzx+JIz6CvKKmmup51VZZWZV6LngfhUVVQpezWu5Naqqj02My+/5CFx/wBdW/ma9e0P/kXtO/69Yv8A0AV5De/8hC4/66t/OvXtD/5F7Tv+vWL/ANAFbMxRfrzXxj/yM0/+6n/oIr0qvNfGP/IzT/7qf+gihAYdR3X+oi/3m/kKkqO6/wBRF/vN/IUwJ9O/49p/99P5NViq+nf8e0/++n8mqxQIKKKKYGp4e0ObxDrMdhbllyrSSMkZkZUUZbag5ZsDhR1OBx1rbufAos5Gkvru6srQWTXmbuwMc+FlWNkMW44Y7sqd2DkZK5JXndK1SfSNQS7thG5CsjxSruSVGGGRh3BBI9e4IODU762Fa6FjptnYx3dt9mkjhMrDG9X3De7HdlQOuMds80CNE+FrUTNcnU5P7IWxW9N19m/e7Wfywnlb8bvMyPv4wN2e1OudCisrC7lsNQW6tpNKS+DS2ShyDcrDs5JKMCcllPYjkHNM0bXpHlS2vJdNitEsTaOl9HM0UyeYZAD5QLhgzZDDGNvX1f4h8RxTSta6Ytu1t/Zsenu8cbqmFmE37sMd2AyhQX+YgEkZNAC6n4RtrRtSttP1Vry+02VUmiNr5aMrOEBRyxJIZkBBAHJwSBk3r/wbP4VX+07iG4uUsLiOO7jvNPMUM27IYROxPmLkEbsKeVYe3Pz+Irye71W5KxJJqhBmKAjYRIsnyc8cqOueKsTa9Z6tqUNxrOlWsbGYS3dzaK4lucD5gVMnljceSVUYPIHYgFHXbBdK8Q6hYRncltcyRIx7qGIB/Ks+rOoXsupandX1x/rbqZ5nx/eZiT+pqtQAUUUUDCiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAivf+Qe3/AF1X+TVTtOsv+5/7MKuXv/IPb/rqv8mqnadZf9z/ANmFICaiiimMKrXP/H3N/vt/OrNVrn/j7m/32/nSAngv/LiEc0fmBfukNggenepf7Rh/593/AO/o/wDiaigsPMiEk0nlhvugLkkevapf7Oh/5+H/AO/Q/wDiqBB/aMP/AD7v/wB/R/8AE0f2jD/z7v8A9/R/8TR/Z0P/AD8P/wB+h/8AFUf2dD/z8P8A9+h/8VQAf2jD/wA+7/8Af0f/ABNH9ow/8+7/APf0f/E0f2dD/wA/D/8Afof/ABVH9nQ/8/D/APfof/FUAH9ow/8APu//AH9H/wATR/aMP/Pu/wD39H/xNH9nQ/8APw//AH6H/wAVR/Z0P/Pw/wD36H/xVAB/aMP/AD7v/wB/R/8AE0f2jD/z7v8A9/R/8TR/Z0P/AD8P/wB+h/8AFUf2dD/z8P8A9+h/8VQAf2jD/wA+7/8Af0f/ABNH9ow/8+7/APf0f/E0f2dD/wA/D/8Afof/ABVH9nQ/8/D/APfof/FUAH9ow/8APu//AH9H/wATR/aMP/Pu/wD39H/xNH9nQ/8APw//AH6H/wAVR/Z0P/Pw/wD36H/xVAB/aMP/AD7v/wB/R/8AE0f2jD/z7v8A9/R/8TR/Z0P/AD8P/wB+h/8AFUf2dD/z8P8A9+h/8VQAf2jD/wA+7/8Af0f/ABNH9ow/8+7/APf0f/E0f2dD/wA/D/8Afof/ABVH9nQ/8/D/APfof/FUAH9ow/8APu//AH9H/wATR/aMP/Pu/wD39H/xNH9nQ/8APw//AH6H/wAVR/Z0P/Pw/wD36H/xVAB/aMP/AD7v/wB/R/8AE0f2jD/z7v8A9/R/8TR/Z0P/AD8P/wB+h/8AFUf2dD/z8P8A9+h/8VQAf2jD/wA+7/8Af0f/ABNH9ow/8+7/APf0f/E0f2dD/wA/D/8Afof/ABVH9nQ/8/D/APfof/FUAH9ow/8APu//AH9H/wATR/aMP/Pu/wD39H/xNH9nQ/8APw//AH6H/wAVR/Z0P/Pw/wD36H/xVAB/aMP/AD7v/wB/R/8AE0f2jD/z7v8A9/R/8TR/Z0P/AD8P/wB+h/8AFUf2dD/z8P8A9+h/8VQAf2jD/wA+7/8Af0f/ABNH9ow/8+7/APf0f/E0f2dD/wA/D/8Afof/ABVH9nQ/8/D/APfof/FUAH9ow/8APu//AH9H/wATR/aMP/Pu/wD39H/xNH9nQ/8APw//AH6H/wAVR/Z0P/Pw/wD36H/xVAB/aMP/AD7v/wB/R/8AE0f2jD/z7v8A9/R/8TR/Z0P/AD8P/wB+h/8AFUf2dD/z8P8A9+h/8VQAf2jD/wA+7/8Af0f/ABNH9ow/8+7/APf0f/E0f2dD/wA/D/8Afof/ABVH9nQ/8/D/APfof/FUAH9ow/8APu//AH9H/wATR/aMP/Pu/wD39H/xNH9nQ/8APw//AH6H/wAVR/Z0P/Pw/wD36H/xVAB/aMP/AD7v/wB/R/8AE0h1NVGYYCr9md92PwwKX+zof+fh/wDv0P8A4qkOmKwxDOWfsrptz+OTQBQJJJJOSepNeyaH/wAi9p3/AF6xf+gCvGyCCQRgjqDXsmh/8i9p3/XrF/6AKQy/XmvjH/kZp/8AdT/0EV6VXmvjH/kZp/8AdT/0EUIDDqO6/wBRF/vN/IVJUd1/qIv95v5CmBPp3/HtP/vp/JqsVX07/j2n/wB9P5NVigQUUUUwCiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigCK9/wCQe3/XVf5NVO06y/7n/swq5e/8g9v+uq/yaqdp1l/3P/ZhSAmooopjCq1z/wAfc3++386s1Wuf+Pub/fb+dIDV/wCWcX/XJP8A0EUlL/yzi/65J/6CK19H0+yuNPvbzUftLR27RIsdsyhmLlu5B/u/rTJMeiuzbwpbqpJ0PXsAZP76L/4msPV7Cwh06xvtM+0CK6aRClwysylNvOQB13fpQBkUVqaX4d1LWITNZRRCISCEST3EcCtIRkIpkZQzY7DJ6etSDwrrBNmBbJvvght4/tEe91ZdwfbuyEwDlyAowckYNAGPRWs3hvUkvEtmS3UvF5yzG8h8lkztyJd2w/N8v3uvHXirMPhC+e11Z7iS3tpdMVC0UtzEu/cR0JcZGDkEZDcAdRQBgUVqSeHdUi0sahJbqIDEJtvnIZFjJ2hzHneEJIwxGDkc8iodM0e71eRls/IBUgEz3McK5PQAuwBJweBzwaAKNFWY9Pu5dUXTVhYXjzCAQt8p8wtt2nPQ545rXXwRrzbT9lgVWcx72vYVRZBj90zF8LJ8w+QkN144NAHP0Vq2PhnVtRWU21qB5c3kFZpUiZpf+eahyC7/AOyuTyOORUlt4U1m8so7qC0UxzI7whp40eYIWDhELBnYbTlVBI445GQDGoq9Do99PNYxRQbnv0MlsN6jzFDsmevHzIw5x0+lUaBhRRRQAUUUUAFFFFABRRRQAUUUUAFFFFABRRRQAUUUUAFFFFABRRRQAUVr3NvoS63bRWt7cPpzKnnzNHh0P8WBj+h/HuW1voTa3cxXV7cJpyq/kTLHl3P8ORj+g/DsCMilpKKBmbe/8hC4/wCurfzr17Q/+Re07/r1i/8AQBXkN9/yELj/AK6t/M169of/ACL2nf8AXrF/6AKljRfrzXxj/wAjNP8A7qf+givSq818Y/8AIzT/AO6n/oIoQGHUd1/qIv8Aeb+QqSo7r/URf7zfyFMCfTv+Paf/AH0/k1WKr6d/x7T/AO+n8mqxQIKKKKYFzSbFtS1a2tFVm81wG2DJCjliB9ATWzf6MZ9XtZbizl02C6hklkh8koU8pSWCgjqVUH6tWBBcy2xkMD7TJGY2OAcqeo9qkt9Su7RI1t5igjl85MAcNjBP4jgjoaBG7Fa2WoaNYRW4uILf7VdSSh3EjgJDGzBSAASQvHHU062srPVdL063thNBA13cvIJZVZhthjYgNhRyF6kDGeelY767qDtARMsf2dzJEsUSIqEgA4CgDBxyOh59TQ2u6iz27CZU+zSGSFY4URUJwD8qgDBxyOh59TQBdk0exjuJJTIxt4bQ3EsMNzHM6neECeYo28kqc44B6VFrhgOn6ObVZFiNq+1ZGDMP30mQSAM898CqY1a7S8+0xmGOTYYyI7eNUZT1BQLtP4j09KZe6jc6gYjdyB/KTZGFRVCrknAAAGMk/SgDdv7WxvbiGBvtC3f9lxSrLvHljZbq20rjJyFPzZGCenHOde6ZbWtpLcq0pjdYTa5I+bcu5s8c7cFeO+Khk1zUJbX7O8y7PKWHcIUD+WAAF3gbscDjPP40ajfRz2tnZ2zSNBaIwVpVClmZtzHAJwOg6npnvgAHSaTpdnqfw7+zi3jGqTX1y9rOFG9zFFC3kk9cFWcgf3gPWr+meGtOk0K00m8ixfT6np4u51UeZCtx5mI1JBxhFRiP7zEHOBXE2+r31rDaxW9wY0tLk3cG1RlJSFG7OM/wL7cVYi8S6vDeTXSXh8+a8jvpHZFYtNGWKPyOxduOnPSgDct5rHTvDut3WjWaM0F3aQLLqMENyxBE+4gMmEDbV45Ix941LJpOk6hGdVvreS0zo39ozWtjiMGQXQhGNwIRXX5sAYXOQCMKec0/X7/TIrmK2a3aO6dXmjuLSKdWZd204kVgCN7dPWmza7qdxcXs8920kl9F5NwzAHcm5WCjj5QCi4AxgDA44oA6CHwrpkvhqLUJJ/s73kNxcQNNqMCCFY2ZUjMbAPKzGMjcuANw4OCK2LLTpLfTbqS2ewubhYtJZZtcMDpFHJA7sgaYYC5wAF+bCjHSuHi12/i0j+zN0ElqN+xZrWKVo92N2x2UsmcZ+UjnnrSXGuajdWj21xcb4ZFgVl2KMiFCkfIGeFYj375oA6q38P8AhjU72KSBr8Qaprk2n2XksqrFH+7KOQyknHmfd4JHcEc1bfwjYjwzDeXt0kdzcwXE0cjX8ESR+WzKqeU37yQs0ZGVwBuHBwa5601q/sUs1tZ9i2V19stxsU7Jfl+bkc/6teDkcdOtSL4g1BdLbT2eCW2JcqJrWKRoy/3tjspZM4z8pHPPWgC14h0/TNKjsrezW7e6mtLe6llllXYPMhVyiqFz1bO4t04xxuOFVi8vrjUJY5LuTzHjijhU7QMIihVHHooAqvQAUUUUDCiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKAIr3/kHt/wBdV/k1U7TrL/uf+zCrl7/yD2/66r/Jqp2nWX/c/wDZhSAmooopjCq1z/x9zf77fzqzVa5/4+5v99v50gNX/lnF/wBck/8AQRW7oax3Oh6nZG5toZpZIHQXMojVgpfPJ+orC/5Zxf8AXJP/AEEUlMk6q/01r6FUQ+G7Qq2d9teAE+xy54qlraR2uhaXYi6t7iaF53f7PKJFUMUxyOOxrCooA6C01HSbzw/a6Zrcl9b/AGG4klie0iSUSrIF3KQzLtIKDDDPXpxzasvFdva+JLW9aGSS2XTY7CZWjR2A8gRsyq2VbByQrcN0OM5HK0UAdn/wk2lyXe28me4hhtttnN/YlqgtpDIC/wDowfy3BXI3McgnIGRmodR8R6XqV9rG4XUFve2VtDEyW8e5XhSMYKKyqqkofu9BjC9hyVFAHZar4whv9Ic20zWl5NaR208C6XbssgUKp/0nIlwQoOCDg8ZxzWb4d1TSdPs7gX8LC7aRGjnFjDdgxgHdHtlO1Mnad4DEYxjGc8/RQBvy65bP8RX18JL9lbVTehCBv2ebvxjOM498Z71B/a0H9jfZNknmf2j9qzgY2bcY69ax6KAO8TxvYytchmlsmXUp7y1nGl29422Rg2CJSNjAqDlWOc9OATk23iaBdW8PXt0sztpzs9yVVcuTO8hKjOOjj05rmaKAOt0fXtFtxot1qBv1utJjeIRQQoyTKZHkVtxcFSDK2RtOQo5GeOSoooAKKKKBhRRRQAUUUUAFFFFABRRRQAUUUUAFFFFABRRRQAUUUUAFFFFABRRRQAUUUUAZt9/yELj/AK6t/M169of/ACL2nf8AXrF/6AK8hvv+Qhcf9dW/ma9e0P8A5F7Tv+vWL/0AVLGi/XmvjH/kZp/91P8A0EV6VXmvjH/kZp/91P8A0EUIDDqO6/1EX+838hUlR3X+oi/3m/kKYEmmyKBJCxCs5UqScAkZ4/Wr/kTf88n/AO+TWFRQI3fIm/55P/3yaPIm/wCeT/8AfJrCooA3fIm/55P/AN8mjyJv+eT/APfJrCooA3fIm/55P/3yaPIm/wCeT/8AfJrCooA3fIm/55P/AN8mjyJv+eT/APfJrCooA3fIm/55P/3yaPIm/wCeT/8AfJrCooA3fIm/55P/AN8mjyJv+eT/APfJrCooA3fIm/55P/3yaPIm/wCeT/8AfJrCooA3fIm/55P/AN8mjyJv+eT/APfJrCooA3fIm/55P/3yaPIm/wCeT/8AfJrCooA3fIm/55P/AN8mjyJv+eT/APfJrCooA3fIm/55P/3yaPIm/wCeT/8AfJrCooA3fIm/55P/AN8mjyJv+eT/APfJrCooA3fIm/55P/3yaPIm/wCeT/8AfJrCooA3fIm/55P/AN8mjyJv+eT/APfJrCooA3fIm/55P/3yaPIm/wCeT/8AfJrCooA3fIm/55P/AN8mjyJv+eT/APfJrCooA3fIm/55P/3yaPIm/wCeT/8AfJrCooA3fIm/55P/AN8mjyJv+eT/APfJrCooA3fIm/55P/3yaPIm/wCeT/8AfJrCooA3fIm/55P/AN8mjyJv+eT/APfJrCooA0tQdUtxATmQuGIB+6AD1/Oqtp1l/wBz/wBmFV6sWnWX/c/9mFAE1FFFMYVWuf8Aj7m/32/nVmq1z/x9zf77fzpAav8Ayzi/65J/6CKSl/5Zxf8AXJP/AEEUlMQUUUUAFFamj6XHqKzGeRo+Vhgx/FM+dgPt8pzUNrpb3Fq1xLcQWsXmeUrTlhvfGSowD0yMk4AyOaBFGit3UtDSPVdQ8qaCytIrt4IfPZvmI/hGATwMZJwBkZNOvvD27WL6O0eG2hW8e2to5WbMrA/cXg88ryxA5HNAGBRW3ouiLdX2nNfTQRxXNwqrBIzB5kDgNjA47jkjJBxUGjWUV7rRtpVUoYpyAz7QCsblST7EA0AZdFabaJL5Ykt7q3uYWjkdZIi+CYxl1wyg7gpB5GMd6p3Vq9oYhIyFpIllwpyVDcgH3xg/QigCCiut8T+Czp3jKLSdEke4t7qYw20kxGQyuUcOQABtIJJx90g0ureDLaC5updP1SCLTbWG0dri9ZtzGeIupCohJ+6eACRkdQCQAcjRXYjQNBk1TTtEA1CK/wBQtbV47s3CPEJpo0YKY/LBC5bbnfkdeelZX/CLXf2HT5hc2pn1JttpZhmM0reaYiOF2r8y9WYAg8EkEAAw6K6SLwtPDqEawz6dqcTpdDery+UHhiLupOFbcBgjHykkckZq1qHhvSo9HuGtBex3lpptpfyTTTK0MnnCPMYUICpzJkfM2QpoA5Giuk1HwPqNhcPbxXNnfXMd6lhLDaSMzRyvnYDuUD5tpwQTjGDg8U1fBt1NqEFrZ6hp90s3nqLiOR1iR4ULuhZlGDtwQcbTkc9cAHO0VNdwR2108UN1FdouMTQhwr8dt6q3tyBUNAwooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigDNvv8AkIXH/XVv5mvXtD/5F7Tv+vWL/wBAFeQ33/IQuP8Arq38zXr2h/8AIvad/wBesX/oAqWNF+vNfGP/ACM0/wDup/6CK9KrzXxj/wAjNP8A7qf+gihAYdR3X+oi/wB5v5CpKjuv9RF/vN/IUwKtFFFIAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACrFp1l/3P/ZhVerFp1l/3P/ZhTAmooopgFVrn/j7m/wB9v51Zqtc/8fc3++386QGr/wAs4v8Arkn/AKCKSlB3QwsOQY1AP0AB/UUlMQUUUUAaltrk1lp8NtZxQqUkaV5JYUlLMcAEblO3AHb1NSzazaXXnLdacWja4a5iSObZsdgA4PynKnaOBgjHWsaigRtXWu29/Jcm9sGkSS6e6iVJ9uxnxuVjtO5TtXptPHXmrP8Awljl7zK3kCXF01yv2O8MLKWGCGO07hwvYYwfWucooA2bDW7e2awlurFrifT33Qus+wFd+/DDaSSCWIOR15BqppuoLYan9reDzlKSIY9+3IdGXr/wKqNFAG7Y30Ml/Yw2iLZ2drI00pubgMWDYD5OFz8oACgZ69c1lX1z9rvpp1Xarsdi/wB1eij8BgfhVeigDq7nx1NO+uMlkiNqc8k8DNJuayMg2y7TgZ3J8pPHQVU1DxR9v0mey+yeX5sdim/zc4+zQtHnGP4t2fbGOetc/RQB1LeK7FZ7XUINIlGrWlpDbwzy3YeFGijVBKIwgO75cjLkA84OKz18RTQtoMltCqTaKP3bMdwkYTtKCRxgZbGM9vesaigDrbzxubjWEvlXVJkWK5jEF/qhuVTzomj+QlBtA3ZxznAGR1rL1vxLfa1b2lrJPcJZWtvBClq07NGGjiEe8L0BOCenG48msaigDqJfG039qalf21msU15qsGpR7pNwiaJpGCkYG4EydeOnvxLeeNzcawl8q6pMixXMYgv9UNyqedE0fyEoNoG7OOc4AyOtclRQAUUUUDCiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKVVLMFXkmgDMvv+Qhcf8AXVv5mvXtD/5F7Tv+vWL/ANAFeQXbB72d0OVaRiD6jNev6H/yL2nf9esX/oAqWNF+vNfGP/IzT/7qf+givSq818Y/8jNP/up/6CKEBh1Hdf6iL/eb+QqSo7r/AFEX+838hTAq0UUUgCiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAKsWnWX/c/wDZhVerFp1l/wBz/wBmFMCaiiimAVWuf+Pub/fb+dWarXP/AB9zf77fzpALDdzQKVifCnnaQCPyNSf2lc/3k/79L/hVmCzhSFGmTzHdQ2CSAoPTpUnkW3/Psn/fTf40CKX9pXP95P8Av0v+FH9pXP8AeT/v0v8AhV3yLb/n2T/vpv8AGjyLb/n2T/vpv8aAKX9pXP8AeT/v0v8AhR/aVz/eT/v0v+FXfItv+fZP++m/xo8i2/59k/76b/GgCl/aVz/eT/v0v+FH9pXP95P+/S/4Vd8i2/59k/76b/GjyLb/AJ9k/wC+m/xoApf2lc/3k/79L/hR/aVz/eT/AL9L/hV3yLb/AJ9k/wC+m/xo8i2/59k/76b/ABoApf2lc/3k/wC/S/4Uf2lc/wB5P+/S/wCFXfItv+fZP++m/wAaPItv+fZP++m/xoApf2lc/wB5P+/S/wCFH9pXP95P+/S/4Vd8i2/59k/76b/GjyLb/n2T/vpv8aAKX9pXP95P+/S/4Uf2lc/3k/79L/hV3yLb/n2T/vpv8aPItv8An2T/AL6b/GgCl/aVz/eT/v0v+FH9pXP95P8Av0v+FXfItv8An2T/AL6b/GjyLb/n2T/vpv8AGgCl/aVz/eT/AL9L/hR/aVz/AHk/79L/AIVd8i2/59k/76b/ABo8i2/59k/76b/GgCl/aVz/AHk/79L/AIUf2lc/3k/79L/hV3yLb/n2T/vpv8aPItv+fZP++m/xoApf2lc/3k/79L/hR/aVz/eT/v0v+FXfItv+fZP++m/xo8i2/wCfZP8Avpv8aAKX9pXP95P+/S/4Uf2lc/3k/wC/S/4Vd8i2/wCfZP8Avpv8aPItv+fZP++m/wAaAKX9pXP95P8Av0v+FH9pXP8AeT/v0v8AhV3yLb/n2T/vpv8AGjyLb/n2T/vpv8aAKX9pXP8AeT/v0v8AhR/aVz/eT/v0v+FXfItv+fZP++m/xo8i2/59k/76b/GgCl/aVz/eT/v0v+FH9pXP95P+/S/4Vd8i2/59k/76b/GjyLb/AJ9k/wC+m/xoApf2lc/3k/79L/hR/aVz/eT/AL9L/hV3yLb/AJ9k/wC+m/xo8i2/59k/76b/ABoApf2lc/3k/wC/S/4Uf2lc/wB5P+/S/wCFXfItv+fZP++m/wAaPItv+fZP++m/xoApf2lc/wB5P+/S/wCFH9pXP95P+/S/4Vd8i2/59k/76b/GjyLb/n2T/vpv8aAKX9pXP95P+/S/4Uj39y6FTIADwdqBc/kKveRbf8+yf99N/jSG1tZBt8oRZ6OrHj8yaAMmvZdD/wCRe07/AK9Yv/QBXjkiGKV42+8jFT9RXseh/wDIvad/16xf+gCkMv15r4x/5Gaf/dT/ANBFelV5r4x/5Gaf/dT/ANBFCAw6juv9RF/vN/IVJUd1/qIv95v5CmBVooopAFFFFABRRRQAUUUUAFFFFABRRRQAUUUUAFFFFABRRRQAUUUUAFFFFABRRRQAUUUUAFFFFABRRRQAUUUUAFFFFABRRRQAUUUUAFFFFABRRRQAVYtOsv8Auf8AswqvVi06y/7n/swpgTUUUUwCq1z/AMfc3++386s1Wuf+Pub/AH2/nSA1f+WcX/XJP/QRSUv/ACzi/wCuSf8AoIrd0Jo7bRNTvTbW000UkCIbmISKoYvng/QUyTBoruJ5rW3j3S3Gipnpv0N1yfTlKxNbeO60LS74WtvbzTPOj/Z4hGrBSmOBx3NAGFRXR6VoZ1fTtOSW8htoZp7xd/2UFo/JhSUlmHzMDuxjnbgkZzirMPhPS7tbD7JrkzNqm5LJJLDa3mKSpWXEhCKTtwyl+pyBjkA5OiulsfDFhcQaQLrWTBc6whNvEtrvWNvNeIeY24bVJQYZQx+9lRgFr8PhCXVYdMjSCaL7Npck159ktfPmdxdzxgBFI3twoySAFXrwBQBxdFdZeeDIdK+2Saxf3FrBbi3ZV+xZncTK5AMZcBWXYQQWx1wTxmPUvCNvafboLHVDe3ti0ZljFsY42R2CqVctkt86ZBUAZOCcZIBy9FdxdfDW6tZoo3lvIyLyCzuJbjT2ii3SNt3QsW/eqp74XOQRweM1fD2lhraePVJrq2S/WzvMWmwqxBKmPL/Op2vydjDA45xQBzNFa2vWmnWfiq7tLOWcWUVy0ZZoRvjAYggLvO7HbLDPfFdXr2hxaleNpmgPAkcV3Z2SxyadFCQ0kchDGZSzsBsySeu7/ZFAHn1FdhpWgaQ+o6beafqMmo241i2s5YLmyEW8OSd2N7AqQuMHnrkDjNc6BpTTQXUOpS3FqNQW0u1W02bC2Spjy/zodrDJ2EYHy84oA5eitXxDZ2Vp4mvbTTJJDbR3Dxr5ybNmGIx95sgepOT1wK2LzwVFb6sumw3101y8M0kJmsfLiuSi7l8pw53o+G2tx0HHPAByVFdRpng9b6K2Mt5N581o139jtbYTTsnmbFCJvXcxG5yMjCrnnNIdG0g+F7qWGe7kv01IW0Ba2CBwQ20NmT5c4yeCQRjnrQBzFFdxdfDW6tZoo3lvIyLyCzuJbjT2ii3SNt3QsW/eqp74XOQRweKC+GdE+yrdP4gn+z/ajZuV07L+bwdygyAGPGfmJDcD5OeADlqKsX9nJp2pXNlcFTLbTPC5U5G5SQce2RVegYUUUUAFFFFABRRRQAUUUUAFFFFABRRRQAUVr3OsWc+t217Ho9vDBCqB7VT8kuOpPHf/APXmi21izg1u5vZNHt5oJlcJasfkiz0I47f/AKsUCMiiiigZm33/ACELj/rq38zXr2h/8i9p3/XrF/6AK8hvv+Qhcf8AXVv5mvXtD/5F7Tv+vWL/ANAFSxov15r4x/5Gaf8A3U/9BFelV5r4x/5Gaf8A3U/9BFCAw6juv9RF/vN/IVJUd1/qIv8Aeb+QpgVaKKKQBRRRQAUUUUAFFFFABRRRQAUUUUAFFFFABRRRQAUUUUAFFFFABRRRQAUUUUAFFFFABRRRQAUUUUAFFFFABRRRQAUUUUAFFFFABRRRQAUUUUAFWLTrL/uf+zCq9WLTrL/uf+zCmBNRRRTAKrXP/H3N/vt/OrNVrn/j7m/32/nSA1f+WcX/AFyT/wBBFa+j6hY2+n3tlqX2lEuWidZLYKWUoW7Ej+9+lZH/ACzi/wCuSf8AoIpKZJ0t1qOj30YjvdW8QXKKdwWYI4B9cF6o6vf2E2nWNjpguDFatI5e4VVZi+3jAJ6bf1rIooA1LHX7qwtbeCGOFlt2uWUupyTPEsT557KgI985z0pbTxBdWUmlPFHCTpcrSw7lPzEtu+bnkZHbFZVFAHUjxVHY6VocdnZ2dzd2Nq4WeeN99rKZ5WBXDBWIDIw3BgD+IqjbeKbyFIopoLe7t1tGtJYJ1YrOhleXLkMG3B3yGUg8D3ziUUAaM2rl7W8tbaztrS3u5YpWiiLkIYwwG0uzHB3knJPPTHSpZ/Ed5PcahMViR9QjjSQoCNmxkYFeeDlB696yaKAN6fxS8+qW2p/2Xp8eow3KXL3UayAzupySy79g3Hk7VXnpiqCavcxWMltGI1WS6S73Y+YOgYDHbHznt6VQooAu6tqP9q6pPfG1gtXnYu8cBfbuJyT87MeT74rSi8Vag2pNMklvaSTXtvdGbYxWJ4lZFOOcriQkjBzj8DgUUAdrqPiOy0+xtY9IXS2uI9STUCunwzrACgOATNhySW+6MKAoxyTXMpq9zFYyW0YjVZLpLvdj5g6BgMdsfOe3pVCigC/qWp/2lrEmo/ZLe3eWTzHiiDlC2ck4dmPJ7ZxW1ZeIUvNQ0+Imw8P2Vld/bswJO4MmVyQCXO7CDA+VeOcVy1FAG/feJIbvX769k0mzurafEcFtchwII1wI1UxupGFAHBxUd14pvL4aibyGCaS+uRdeYd6tBKMjcm1h2OPm3dB35rEooA3p/FLz6pban/Zenx6jDcpcvdRrIDO6nJLLv2DceTtVeemKof2tP9g+ybI/L+1fas4Od+MY69KoUUAWdQvZNS1O6vp1VZbqZ5nCAhQWJJxntzVaiigYUUUUAFFFFABRRRQAUUUUAFFFFABRRRQAUUUUAFFFFAGbff8AIQuP+urfzNevaH/yL2nf9esX/oAryG+/5CFx/wBdW/ma9e0P/kXtO/69Yv8A0AVLGi/XmvjH/kZp/wDdT/0EV6VXmvjH/kZp/wDdT/0EUIDDqO6/1EX+838hUlR3X+oi/wB5v5CmBVooopAFFFFABRRRQAUUUUAFFFFABRRRQAUUUUAFFFFABRRRQAUUUUAFFFFABRRRQAUUUUAFFFFABRRRQAUUUUAFFFFABRRRQAUUUUAFFFFABRRRQAVYtOsv+5/7MKr1YtOsv+5/7MKYE1FFFMAqtc/8fc3++386s1Wuf+Pub/fb+dIDV/5Zxf8AXJP/AEEUlL/yzi/65J/6CKSmIKKKKACiui8N6U13bTTPYS3Uc0i2gZIS/k7hlpOBwV+X86prp9tZWTTaslwZDcvbCOFgvllACxOQc/eGBx0PIoEZNFdPrtrZR6rqV7fi4k83UZoY1gcLt24LMSQc/fXA478ird/olreaxqV1eTCMS6lLArG5jhEWMEuQ/L/eHyrjoeeRQBxtFdJoVpZWmqaHJc+fJcXVykkbROAiAS7BkEEtkqehGBjrVTw/sPiJ/NLBPIudxUZIHkvnAoAxqK3I9MsL2GGa0+0ReeJo0ilkVz5qKGHzBRkMGAxgEHvWdqFtFaTRwxly4iQzbscORkgfTIH1BoAqUV6L4q8L2OoeNJJtNjSx01LqaC/EKBVtPJyWYADA3RgEerZFQa9pmhOt9q8tnPBDFBpphs7J0iUme3Z2yxVsYKg5wSec9dwAOBor0BZIZfE+iaBJpmnvYX1lYpNtso1lQyQxl5fNVQ+QSWyWxwc8ZrJi8O6ZPb+HrWGS6Ooa4wUTF1EMP+ktEDs27myFzjIwe5zgAHK0V3X/AAjen22swf2ZfTWxaG+DJDqcFxMBFbs6sWi4VX5UqecBhk54l1+G0tvDZS7i0qKJ9KsXshAkIujcNHGzs2z95tK+YSX4JK45xQBwFFd1qHgvSpdWudN0ae8jltNZg0ySW7ZHVxMXAYKqjG0oQeTu6/L0pG8JaI+tW0K3Ukdu6Xhliiv7e7mUQwtIsmY/lUNjGw8/KeecgA4aiprtrZ7p2sYpYbc42RzSiRhx3YKoPPsKhoGFFFFABRRRQAUUUUAFFFFABRRRQAUUUUAFFFFABRRRQAUUUUAZt9/yELj/AK6t/M169of/ACL2nf8AXrF/6AK8hvv+Qhcf9dW/ma9e0P8A5F7Tv+vWL/0AVLGi/XmvjH/kZp/91P8A0EV6VXmvjH/kZp/91P8A0EUIDDqO6/1EX+838hUlR3X+oi/3m/kKYFWiiikAUUUUAFFFFABRRRQAUUUUAFFFFABRRRQAUUUUAFFFFABRRRQAUUUUAFFFFABRRRQAUUUUAFFFFABRRRQAUUUUAFFFFABRRRQAUUUUAFFFFABVi06y/wC5/wCzCq9WLTrL/uf+zCmBNRRRTAKrXP8Ax9zf77fzqzVa5/4+5v8Afb+dIDV/5Zxf9ck/9BFJRAftMEZh+ZlQKyjqCBjp+FSeRN/zyf8A75NMRHRUnkTf88n/AO+TR5E3/PJ/++TQA6S5lktooHfMUJYouAMbuv16D8qtrruoB5WMys0rB2LxI2GAxuGR8re4wapeRN/zyf8A75NHkTf88n/75NAi6Nd1ASzyGZWa4k81y8SNh/7y5HynnquDQNcv99wzyRS/aZPNkE0Ecil+fmAZSAee2KpeRN/zyf8A75NHkTf88n/75NAFyz1vULCONLWZVEL74i0SM0Z77WIJAOOQOD+NV7S+uLG8F1ayeXMAwD4B+8CD19iaj8ib/nk//fJo8ib/AJ5P/wB8mgDRt9XMmpWtxqLt5doQ8UVtCiDIO7GBgLk9WwT7Gs64ne5uZZ5TmSVy7H1JOTR5E3/PJ/8Avk0eRN/zyf8A75NAF+bxFq0/9p+ZePjVnD3oVQomYNuBIA45J6Yplxrmo3Vo9tcXG+GRYFZdijIhQpHyBnhWI9++ap+RN/zyf/vk0eRN/wA8n/75NAGs/izWHsxbfaIUAt1tvNitYkmMSqFCGVVDkbQARu5HBzWe+pXkkdkhnYCxUrbFcKYhvL8Ec53MTnrUPkTf88n/AO+TR5E3/PJ/++TQBp3HifVLjUBes9tHc7ZUMkFlDEXEilX3bEG4kMeTkjPGKoXl9cahLHJdyeY8cUcKnaBhEUKo49FAFR+RN/zyf/vk0eRN/wA8n/75NAF6bxBqlxLeSyXbeZe3KXc7qqqWlXdtYEAbSN7dMdfYVLceJ9UuNQF6z20dztlQyQWUMRcSKVfdsQbiQx5OSM8YrM8ib/nk/wD3yaPIm/55P/3yaAI6Kk8ib/nk/wD3yaPIm/55P/3yaBkdFSeRN/zyf/vk0eRN/wA8n/75NAEdFSeRN/zyf/vk0eRN/wA8n/75NAEdFSeRN/zyf/vk0eRN/wA8n/75NAEdFSeRN/zyf/vk0eRN/wA8n/75NAEdFSeRN/zyf/vk0eRN/wA8n/75NAEdFSeRN/zyf/vk0eRN/wA8n/75NAEdFSeRN/zyf/vk0eRN/wA8n/75NAEdFSeRN/zyf/vk0eRN/wA8n/75NAEdFSeRN/zyf/vk0GJkG6YGNB1ZhigDJvv+Qhcf9dW/ma9e0P8A5F7Tv+vWL/0AV49cSedcyyAYDuWx9TXsOh/8i9p3/XrF/wCgCpYy/XmvjH/kZp/91P8A0EV6VXmvjH/kZp/91P8A0EUIDDqO6/1EX+838hUlR3X+oi/3m/kKYFWiiikAUUUUAFFFFABRRRQAUUUUAFFFFABRRRQAUUUUAFFFFABRRRQAUUUUAFFFFABRRRQAUUUUAFFFFABRRRQAUUUUAFFFFABRRRQAUUUUAFFFFABVi06y/wC5/wCzCq9WLTrL/uf+zCmBNRRRTAKrXP8Ax9zf77fzqzVa5/4+5v8Afb+dICKitmAfZoIxD8rMgZmHUkjPX8ak+0Tf89X/AO+jQIwqK3ftE3/PV/8Avo0faJv+er/99GgDCord+0Tf89X/AO+jR9om/wCer/8AfRoAwqK3ftE3/PV/++jR9om/56v/AN9GgDCord+0Tf8APV/++jR9om/56v8A99GgDCord+0Tf89X/wC+jR9om/56v/30aAMKit37RN/z1f8A76NH2ib/AJ6v/wB9GgDCord+0Tf89X/76NH2ib/nq/8A30aAMKit37RN/wA9X/76NH2ib/nq/wD30aAMKit37RN/z1f/AL6NH2ib/nq//fRoAwqK3ftE3/PV/wDvo0faJv8Anq//AH0aAMKit37RN/z1f/vo0faJv+er/wDfRoAwqK3ftE3/AD1f/vo0faJv+er/APfRoAwqK3ftE3/PV/8Avo0faJv+er/99GgDCord+0Tf89X/AO+jR9om/wCer/8AfRoAwqK3ftE3/PV/++jR9om/56v/AN9GgDCord+0Tf8APV/++jR9om/56v8A99GgDCord+0Tf89X/wC+jR9om/56v/30aAMKit37RN/z1f8A76NH2ib/AJ6v/wB9GgDCord+0Tf89X/76NBlZxtmJkQ9VY5oAwq9l0P/AJF7Tv8Ar1i/9AFePXEfk3MsQOQjlc/Q17Dof/Ivad/16xf+gCkMv15r4x/5Gaf/AHU/9BFelV5r4x/5Gaf/AHU/9BFCAw6juv8AURf7zfyFSVHdf6iL/eb+QpgVaKKKQBRRRQAUUUUAFFFFABRRRQAUUUUAFFFFABRRRQAUUUUAFFFFABRRRQAUUUUAFFFFABRRRQAUUUUAFFFFABRRRQAUUUUAFFFFABRRRQAUUUUAFWLTrL/uf+zCq9WLTrL/ALn/ALMKYE1FFFMAqtc/8fc3++386s1Wuf8Aj7m/32/nSA1f+WcX/XJP/QRU9rY3d85SytZrllGSsMZcgfhUH/LOL/rkn/oIrd0eR4vC+rtG7I3n2oyr7TjL9+1Mkp/8I9rX/QIv/wDwFf8AwqrdWN3YuEvbWa2ZhkLNGUJH411Oo3VjYW4cxNNuO0C213zSpx1IC9Ky9Ulkm8J6M8ztI3nXI3McnrHQBkNa3CWsdy8Ei28jFUlKEK5GMgHoSMjP1qGur8PaTpt1Y6bPfWpmEs+oiYLKyF1htY5EAPbDMxzjvzkcVfsbXQtQOhIdBhhk1l3glaO5m2wEOVDxAucN8wJ3lwdowBk5AOFqSSGWJInljdFmXfGzKQHXJXI9RlSM+oPpXZaZpemGHwtby6E12+tIy3FyZpAVxcSJujCkAMqgE7gy4C8D5i1y10bT7qyspb2W3ni03RZJEExlEUv+nzpvbygZNo3Z+XvjJAzQB57RXZ3Fv4ctbLUtRsbS31RYmtFRPMuEgjkdZPNUZKyMuUyMkEccnBzJq2laK82sWNlp62I0/wAmaO6ad5HIkkRWV8naVAl4woPyDJPJIBxFFei32geGYPEUWjE2q3EOp29qsMJuvNnjL7ZPOMihASMEGPA5OMjBGVCulSQwX9po8Nu1lq0VtsM8rieNwxBk+b7wMfVNoO4/KOBQBx9FbHiyZJ/F2qNFbRWwF1IpSIsQSHOW+Yk5PU9vQCtbUfD9rBqXi2OOylEWn3YjtQpYlFafaoGTzlOmc560AcjRXocPhzR9V1m2ksrW0j0pGuSNj3IllaKMSCGdW3MGA+8YgQctt5HFP7H4Zb7VdwRWl81tprzS21o9ykCTCdFQgyYkIKt8wz64IyMAHHW9rcXcjJawSTuqM7LGhYhQMknHYDkmoa19Ft7bU9auRNbIkJtLydIY2bbGyW8joASScBlHUnOOc81uSafo7Z01NKVJW0Rb77Z58hkWYW4lOBnbsOCCCpPzEgjgAA4yivQktLDX9U8P2tzY21vHFpDXJCPN++2eYwjOGZtvyknau7BbHbFT7H4Zb7VdwRWl81tprzS21o9ykCTCdFQgyYkIKt8wz64IyMAHILYXj6e98lpO1mj+W9wIyY1b+6W6A8jiq9d7ug1fQ9Dij0PTY4kW6uJN09wqRRocsT+8LFe5AyxxhcGi70DSLfzNUjs4btE0db5bK2ecQSMbhod2XxL5YADnkc99tAHBUV31jpvh5tHt9X1S0sbCG9uvJkime8It0VEJ8rYG+dg5ceYSPu4BGTXDXCxJdSrbyGWJXIRyMblzwcduKAIqKKKBhRRRQAUUUUAFFFFABRRRQAUUUUATvZ3UdwkD20yzSY2RmMhmz0wOpzQlndSXDwJbTNNHnfGIyWXHXI6jFWp9d1O51OHUJ7t3u4AojlIGVA6dsdz9c0Qa7qdtqc2oQXbpdzhhJKAMsD17Y7D6YoEZ1FFFAzNvv+Qhcf8AXVv5mvXtD/5F7Tv+vWL/ANAFeQ33/IQuP+urfzNevaH/AMi9p3/XrF/6AKljRfrzXxj/AMjNP/up/wCgivSq818Y/wDIzT/7qf8AoIoQGHUd1/qIv95v5CpKjuv9RF/vN/IUwKtFFFIAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACrFp1l/wBz/wBmFV6sWnWX/c/9mFMCaiiimAVWuf8Aj7m/32/nVmq1z/x9zf77fzpAav8Ayzi/65J/6CK0NM1iTTYbiEW1tdQ3G0vFcIWUlc4PBB7ms/8A5Zxf9ck/9BFJTJNr/hIYv+gDpH/fqT/4uq2p6xJqUNvCba3tYbfcUit0KqC2Mnkk9hWdRQBPFe3UKIkNzNGqFyqpIQFLqFfHpuUAH1AANEd7dRGAxXMyG3YtCVkI8o5zlfQ59KgooGbEvibURpNpp1ldXVpbw2jW00cVwypcAyyvllGB0lK4OenviqNvqd/aXEE9pe3EE1spSCSOVlaJSSSFIPyglm4H94+tVaKALV1qd/fSTPe3tzcPOytM0srOZCowpbJ5IBIGegpj3t1I0xkuZnM6hZS0hPmAEEBvUAgdfQVBRQBoSa/rEtvbW8urXzw2rK1vG1y5WEqMKUGcKQOBjpVP7RMYWhMsnlO4kZNx2swyAxHryefc1HRQBYvb+81K5NzqN1PdzsADLPIXYgdOTzU8+u6vdWiWtzqt7NbxqFSGS4dkUDGAATgAYH5CqFFAGhda9q99dQXN7qt7cT2zboJZbh3aI5zlSTkHIB49Kbd61ql/M0t/qV5cyPF5LPNOzlo927YST93POOmeao0UASRTSwOXgkeNirIWRiCVYFWHHYgkEdwTT/tt15nmfaZt/leTu8w58vbt2Z/u7eMdMcVBRQBbXVdRSG1iS/uljs38y2QTMBA2c7kGflOecjvT7vWtUv5mlv8AUry5keLyWeadnLR7t2wkn7uecdM81RooAtW+p31pJBJaXtxA9vu8lopWUxbuu0g8Z74qU67qzahHfnVL03kQKx3JuH8xAc5AbORnc3/fR9aoUUAacPiXXbe6nuYNa1GK4udvnypdOGl2jC7iDk4HTPSsyiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKAM2+/5CFx/11b+Zr17Q/8AkXtO/wCvWL/0AV5Dff8AIQuP+urfzNevaH/yL2nf9esX/oAqWNF+vNfGP/IzT/7qf+givSq818Y/8jNP/up/6CKEBh1Hdf6iL/eb+QqSo7r/AFEX+838hTAq0UUUgCiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAKsWnWX/c/wDZhVerFp1l/wBz/wBmFMCaiiimAVWuf+Pub/fb+dWarXP/AB9zf77fzpAav/LOL/rkn/oIpKX/AJZxf9ck/wDQRSUxBRRRQA+OGSbd5UbvsUu21SdqjqT7Uyuk0IQ2Gmrc3V3Bbi7nCMkyufMgX76jarcEsBzj7tOTTLixtbiKwtIb24jvGjnZ4Vk2whQUbkfKrZY7uOg5FAjnrq2ls7qW2uU2TROUdcg4I6jIouraWzupba5TZNE5R1yDgjqMiut1OCZr/VJdNsobu4OpSrceZCsnlx8beo+RSS+W4+6ORVuS1tpNR1WY2k13INUkW4SCyW4fyuw5YGPPz/MOcj25LAcPb28t3dRW9uu+WZwiLkDLE4AyfelgtZrm4MMCbpArMRkDhVLN19ADXVeHoJVm0STTrKKaB7gG7neFXaNxLgAuR8mFCEAEZLd+lZXhwE+JsKiyExXOEY4DfuX4PTigDEorqDBlrKHVrKG2vbvzoNv2dYiFIAicoAAp3k84BIB9qxdXCR332aNEUWyLCxQY3Oo+Yk9/mzz6YoAr3VpcWN09te28tvPGcPFMhRlPuDyKLi1uLOXyruCSCTaG2SoVOCMg4PYggivTPEsNhq3ivVNY1HyiNBvJUvYWIBuow5MAx3y37tsdFCmquvXxGm6jq8ttaXF+8GkYmubZJdhktXZyAwI5xzkH16gEAHESeHtah04ahNpF/HZFA4uWtnEZU4w27GMHIwfes6vSU0/UrXxZomtvBNbaPDptg11eSKUheEW8Ykj3Hhiwyu3qScVlK2niz8I2l1a2dvY3/wA1/OYV8xo/tki8ykblwoxkEEjg5AAAByFvA9zMIozGrYLZkkWMcAk8sQO3A7ngcmrNxouq2mnxX13pl5BZzbTHcS27LG+4ZGGIwcjkV31/p1qviOC3vNHngmEGokm40iOzidFtnKBFVmDlGBIfryvJwKzfEepWOn6e0Eb3M17qGi6fA8TxqsMSiKJ94bcSzfIAPlXG5uT3AOFor0zVrXSLvXNVtr6xsbKw07xFbW4e3hWHZBI0okDMOSMIDz93tgcU+6sbSHxTax32hyJLHFqDlbvR47OCVEt3ZFVUYh9rAnfnPK88A0AeYUVNd3Ul7dPcTLErvjIhhSJRxjhUAUfgKhoGFFFFABRRRQAUUUUAFFFFABRRRQAUUUUAFFFFABRRRQAUUUUAZt9/yELj/rq38zXr2h/8i9p3/XrF/wCgCvIb7/kIXH/XVv5mvXtD/wCRe07/AK9Yv/QBUsaL9ea+Mf8AkZp/91P/AEEV6VXmvjH/AJGaf/dT/wBBFCAw6juv9RF/vN/IVJUd1/qIv95v5CmBVooopAFFFFABRRRQAUUUUAFFFFABRRRQAUUUUAFFFFABRRRQAUUUUAFFFFABRRRQAUUUUAFFFFABRRRQAUUUUAFFFFABRRRQAUUUUAFFFFABRRRQAVYtOsv+5/7MKr1YtOsv+5/7MKYE1FFFMAqtc/8AH3N/vt/OrNVrn/j7m/32/nSA1f8AlnF/1yT/ANBFJUMF5C8KLM/luihckEhgOnSpPPtv+flP++W/woEOopvn23/Pyn/fLf4Uefbf8/Kf98t/hTAdRTfPtv8An5T/AL5b/Cjz7b/n5T/vlv8ACgB1FN8+2/5+U/75b/Cjz7b/AJ+U/wC+W/woAdRTfPtv+flP++W/wo8+2/5+U/75b/CgC1ZXZsbpbhIo5JE5TzASEbs2ARkj3yPUGoCSzEsSSTkk96Z59t/z8p/3y3+FHn23/Pyn/fLf4UAOopvn23/Pyn/fLf4Uefbf8/Kf98t/hQA6im+fbf8APyn/AHy3+FHn23/Pyn/fLf4UAOopvn23/Pyn/fLf4Uefbf8APyn/AHy3+FADqKb59t/z8p/3y3+FHn23/Pyn/fLf4UAOopvn23/Pyn/fLf4Uefbf8/Kf98t/hQA6im+fbf8APyn/AHy3+FHn23/Pyn/fLf4UAOopvn23/Pyn/fLf4Uefbf8APyn/AHy3+FADqKb59t/z8p/3y3+FHn23/Pyn/fLf4UAOopvn23/Pyn/fLf4Uefbf8/Kf98t/hQA6im+fbf8APyn/AHy3+FHn23/Pyn/fLf4UAOopvn23/Pyn/fLf4Uefbf8APyn/AHy3+FADqKb59t/z8p/3y3+FHn23/Pyn/fLf4UAOopvn23/Pyn/fLf4Uefbf8/Kf98t/hQA6im+fbf8APyn/AHy3+FIbq1jG7zRLjoiqefzApAUL7/kIXH/XVv5mvXtD/wCRe07/AK9Yv/QBXjkkhlleRvvOxY/U17Hof/Ivad/16xf+gCkMv15r4x/5Gaf/AHU/9BFelV5r4x/5Gaf/AHU/9BFCAw6juv8AURf7zfyFSVHdf6iL/eb+QpgVaKKKQBRRRQAUUUUAFFFFABRRRQAUUUUAFFFFABRRRQAUUUUAFFFFABRRRQAUUUUAFFFFABRRRQAUUUUAFFFFABRRRQAUUUUAFFFFABRRRQAUUUUAFWLTrL/uf+zCq9WLTrL/ALn/ALMKYE1FFFMAqtc/8fc3++386s1Wuf8Aj7m/32/nSAWG0mnUtEmVHG4kAfmak/s25/up/wB/V/xrQA2wwqOAI1IH1AJ/U0lAih/Ztz/dT/v6v+NH9m3P91P+/q/41fooAof2bc/3U/7+r/jR/Ztz/dT/AL+r/jV+igCh/Ztz/dT/AL+r/jR/Ztz/AHU/7+r/AI1fooAof2bc/wB1P+/q/wCNH9m3P91P+/q/41fooAof2bc/3U/7+r/jR/Ztz/dT/v6v+NX6KAKH9m3P91P+/q/40f2bc/3U/wC/q/41fooAof2bc/3U/wC/q/40f2bc/wB1P+/q/wCNX6KAKH9m3P8AdT/v6v8AjR/Ztz/dT/v6v+NX6KAKH9m3P91P+/q/40f2bc/3U/7+r/jV+igCh/Ztz/dT/v6v+NH9m3P91P8Av6v+NX6KAKH9m3P91P8Av6v+NH9m3P8AdT/v6v8AjV+igCh/Ztz/AHU/7+r/AI0f2bc/3U/7+r/jV+igCh/Ztz/dT/v6v+NH9m3P91P+/q/41fooAof2bc/3U/7+r/jR/Ztz/dT/AL+r/jV+igCh/Ztz/dT/AL+r/jR/Ztz/AHU/7+r/AI1fooAof2bc/wB1P+/q/wCNH9m3P91P+/q/41fooAof2bc/3U/7+r/jR/Ztz/dT/v6v+NX6KAKH9m3P91P+/q/40f2bc/3U/wC/q/41fooAof2bc/3U/wC/q/40j2FyiFjGCBydrhsfka0KVWKsGXgigDFr2XQ/+Re07/r1i/8AQBXkF2oS9nRBhVkYAegzXr+h/wDIvad/16xf+gCkMv15r4x/5Gaf/dT/ANBFelV5r4x/5Gaf/dT/ANBFCAw6juv9RF/vN/IVJUd1/qIv95v5CmBVooopAFFFFABRRRQAUUUUAFFFFABRRRQAUUUUAFFFFABRRRQAUUUUAFFFFABRRRQAUUUUAFFFFABRRRQAUUUUAFFFFABRRRQAUUUUAFFFFABRRRQAVYtOsv8Auf8AswqvVi06y/7n/swpgTUUUUwCq1z/AMfc3++386s1Wuf+Pub/AH2/nSA1f+WcX/XJP/QRWhpmjyalDcTC5t7WG32h5bhyFBbOBwCexrP/AOWcX/XJP/QRW9o8by+F9XESO7Ce1OETccZk7UySL/hHov8AoPaT/wB/ZP8A4iq2p6PJpsMExube6huNwSW3YlSVxkcgHuK6HUdZvTbgaYL53Jw4udKgUbcdioPNZWqRSQ+E9GSZGjbzrk7WGD1joAzJLCWPSbfUWZPJuJ5YFUE7g0axsSfbEq4+hqrXbaBd6gvg6zg0LWrTTb1dTneUyXkdtIIzHAAd7EHZlTlf4ioODt4nuzp2tyo+j3djbW9rrc9yyXE6W+IpFhw6KxBK5if5VBI4GKAORsdKbUAFt7qDzfKnmaFt4ZFijMhJO3HIUgYJ56461Hp+ny6lNLHAyK0UEs7byRlY0LkcDrgHFdm2o2XnTn7Zb4N3rrD96vIktFWM9ejMML6ngVa/tArbS/ZdbtY9AbQ3it7E3aAiY25DKYc5WQybzvx82eCdwBAPN6K3vDGpNpceszw3K21wdPKwPuAbf50R+XP8QAJBHIxkdM1v3HiWW+ItbzU1ltbjQ3a5jaRds1yIm2s/96XckfzHLZC80AcFRXoV9Jaw+Bb6zbVjexiyt3tFk1KJk8zzIiwjtQN0TKrOpJbJ+Y45OLvim8nj1bxPFq2qWc+my3Dx2VktwjCOfzgQ3kqcx4w+9yBuy3Lb+QDzCiuy8dXT30NrcXWoh7gzy4sYtRS8hhUhTuiKf6tCeBGckBRzXG0AFFFFAwooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooA17nw3eWmt22lyS25nuVRkZZcoN3TJ/wA+2aLbw3eXet3Olxy24ntldnZpcIdvXB/z74rIooEFFFFAzNvv+Qhcf9dW/ma9e0P/AJF7Tv8Ar1i/9AFeQ33/ACELj/rq38zXr2h/8i9p3/XrF/6AKljRfrzXxj/yM0/+6n/oIr0qvNfGP/IzT/7qf+gihAYdR3X+oi/3m/kKkqO6/wBRF/vN/IUwKtFFFIAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACrFp1l/3P8A2YVXqxadZf8Ac/8AZhTAmooopgFVrn/j7m/32/nVmq1z/wAfc3++386QGr/yzi/65J/6CKntb67sXZ7K6mtmYYLQyFCR+FQf8s4v+uSf+gikpiNL/hIda/6C9/8A+BL/AONVbq+u751e9uprllGA00hcgfjVeigQUUUUDCiiigAooooAKnvbyfUL+4vbx/MuLmVpZXwBuZjknA4HJ7VBRQAUUUUAFFFFABRRRQAUUUUAFFFFABRRRQAUUUUAFFFFABRRRQAUUUUAFFFFABRRRQAUUUUAFFFFAGbff8hC4/66t/M169of/Ivad/16xf8AoAryG+/5CFx/11b+Zr17Q/8AkXtO/wCvWL/0AVLGi/XmvjH/AJGaf/dT/wBBFelV5r4x/wCRmn/3U/8AQRQgMOo7r/URf7zfyFSVHdf6iL/eb+QpgVaKKKQBRRRQAUUUUAFFFFABRRRQAUUUUAFFFFABRRRQAUUUUAFFFFABRRRQAUUUUAFFFFABRRRQAUUUUAFFFFABRRRQAUUUUAFFFFABRRRQAUUUUAFWLTrL/uf+zCq9WLTrL/uf+zCmBNRRRTAKrXP/AB9zf77fzqzVa5/4+5v99v50gNX/AJZxf9ck/wDQRSUv/LOL/rkn/oIpKYgooooAuWGmz6iJzb7f3EZkbccbsfwj1J7CorayurwObS2mnEY3P5UZbaPU46Vq6bqdhpunQbo557k3IuGEUojCbOEByjburHj1FSSy6bJbSWtpqP2WKK9a4jZo3zIjKu0DA+8uCOcD5jzQIoXei3UWqXtnaQzXgs5GR3iiJwASMkDOOlF5o11BqV9a2sU10tlIyySxxEgAE/McZwODWrqV/Y6lLeCLUfsoGoyXSuY3/fKwAUjAzuXacBsff6jmrba7YSXV5JDLab11N7uB7tZ9rggbSPL5yNvRh/F9aAOe0rR7rVbqFIYZvIeZIpLhYiyxbiBknp39ajsLD7dqDWok2ERyvu25zsRmxj324/GtjS7+yE2i3E9+LQafKTLD5bktmQtuXaMcghTkg4XvwKoaJeQ2mvfaJp2gj8uZRKqklS0bKpAHPUigCnPp19bSGO5s7iF1TzCskTKQmcbsEdM96heKSMIZEZA67kLDG4dMj1HBroLKeGObTNLguBfb5pUlaJGChZgqbV3AE4wW6YyR9ayNVnWfUX8pt8MQEMRz1RBtB/HGfxoAta/4bv8Aw7rz6ReqstwpAUwZZZM9NuQCecjp1Bqa/wDCGs2Oqvp8dnJfTRpGz/Yo2lVd6b1GQOu0H/vk4yBmum1HxdpFxq2qaiZGmu7G8mn0VxGcSCViRuyPl8tj5q57kis/V/ENnc+Hb61trxmluIdKQoFYb/Jt3WQE4xw5Xr1PIzigCh/whs7eTDDqmny389tHcx2AaUSuroHCgsgQttbOA3PQZPFY/wDZeof2eb/7Dc/YwATceS3lgFioO7GOWBH1BFdYb/RYtb0nxAdXilbT7SzK2MUMvnPPDEi7SWQIF3LyQx46AmqI8RW0UnhCWV3uU0kmW5gAPDfankIAPBJTb046DtQBk/2HfW1+lrqlhqFo7xPKqfZGMjKqsdwViuV+Xk54AJ5xird54TuLTS2uxfWc8kdtDdzWsRk82KKUKVY7kCkfOoO0nBYV0M/iDTYNajEd1pjWSpqDiWyjuy5kmt2Qb/Oycsdv3cgHJPrWTr/ieKezjs9Kgt1EmnWdtdXarJ5snlxJujO47QodR91RnYOSOoBh3uj6npsSSajp13aRuzIrTwMgZlOGAJHJB6jtTp9D1a2u0tbnS72G4kjMqQyW7q7IASWAIyQACc+xrsbnxfpp8QavfyXEl5C/iC0vreMqxMsMRl3Y3Dj5SgwccYHalfxJYWWvQSW17pwtoxfyxz2C3nmCWWBkUuZskFm2fdOAcknvQBwl3Z3NhdPbX1vLbXEeN8UyFGXjPIPI4NQ0UUDCiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKAM2+/5CFx/11b+Zr17Q/8AkXtO/wCvWL/0AV5Dff8AIQuP+urfzNevaH/yL2nf9esX/oAqWNF+vNfGP/IzT/7qf+givSq818Y/8jNP/up/6CKEBh1Hdf6iL/eb+QqSo7r/AFEX+838hTAq0UUUgCiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAKsWnWX/c/wDZhVerFp1l/wBz/wBmFMCaiiimAVWuf+Pub/fb+dWarXP/AB9zf77fzpAav/LOL/rkn/oIpKpQX/lxCOaPzAv3SGwQPTvUv9ow/wDPu/8A39H/AMTQIsUVX/tGH/n3f/v6P/iaP7Rh/wCfd/8Av6P/AImgCxRVf+0Yf+fd/wDv6P8A4mj+0Yf+fd/+/o/+JoAsUVX/ALRh/wCfd/8Av6P/AImj+0Yf+fd/+/o/+JoAsUVX/tGH/n3f/v6P/iaP7Rh/593/AO/o/wDiaALkNxNbsxt5ZIi6lGKMV3KeoOOx9Kjqv/aMP/Pu/wD39H/xNH9ow/8APu//AH9H/wATQBYoqv8A2jD/AM+7/wDf0f8AxNH9ow/8+7/9/R/8TQBYoqv/AGjD/wA+7/8Af0f/ABNH9ow/8+7/APf0f/E0AWKKr/2jD/z7v/39H/xNH9ow/wDPu/8A39H/AMTQBYoqv/aMP/Pu/wD39H/xNH9ow/8APu//AH9H/wATQBYoqv8A2jD/AM+7/wDf0f8AxNH9ow/8+7/9/R/8TQBYoqv/AGjD/wA+7/8Af0f/ABNH9ow/8+7/APf0f/E0AWKKr/2jD/z7v/39H/xNH9ow/wDPu/8A39H/AMTQBYoqv/aMP/Pu/wD39H/xNH9ow/8APu//AH9H/wATQBYoqv8A2jD/AM+7/wDf0f8AxNH9ow/8+7/9/R/8TQBYoqv/AGjD/wA+7/8Af0f/ABNH9ow/8+7/APf0f/E0AWKKr/2jD/z7v/39H/xNH9ow/wDPu/8A39H/AMTQBYoqv/aMP/Pu/wD39H/xNH9ow/8APu//AH9H/wATQBYoqv8A2jD/AM+7/wDf0f8AxNH9ow/8+7/9/R/8TQBYparf2jD/AM+7/wDf0f8AxNIdTVRmGAq/Znfdj8MCgCte/wDIQuP+urfzr17Q/wDkXtO/69Yv/QBXjZJJJJyT1Jr2TQ/+Re07/r1i/wDQBSGX6818Y/8AIzT/AO6n/oIr0qvNfGP/ACM0/wDup/6CKEBh1Hdf6iL/AHm/kKkqO6/1EX+838hTAq0UUUgCiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAKsWnWX/c/9mFV6sWnWX/c/9mFMCaiiimAVWuf+Pub/AH2/nVmq1z/x9zf77fzpATwWHmRCSaTyw33QFySPXtUv9nQ/8/D/APfof/FVZ/5Zxf8AXJP/AEEUlAiv/Z0P/Pw//fof/FUf2dD/AM/D/wDfof8AxVWKKAK/9nQ/8/D/APfof/FUf2dD/wA/D/8Afof/ABVWKKAK/wDZ0P8Az8P/AN+h/wDFUf2dD/z8P/36H/xVWKKAK/8AZ0P/AD8P/wB+h/8AFUf2dD/z8P8A9+h/8VViigCv/Z0P/Pw//fof/FUf2dD/AM/D/wDfof8AxVWKKAK/9nQ/8/D/APfof/FUf2dD/wA/D/8Afof/ABVWKKAK/wDZ0P8Az8P/AN+h/wDFUf2dD/z8P/36H/xVWKKAK/8AZ0P/AD8P/wB+h/8AFUf2dD/z8P8A9+h/8VViigCv/Z0P/Pw//fof/FUf2dD/AM/D/wDfof8AxVWKKAK/9nQ/8/D/APfof/FUf2dD/wA/D/8Afof/ABVWKKAK/wDZ0P8Az8P/AN+h/wDFUf2dD/z8P/36H/xVWKKAK/8AZ0P/AD8P/wB+h/8AFUf2dD/z8P8A9+h/8VViigCv/Z0P/Pw//fof/FUf2dD/AM/D/wDfof8AxVWKKAK/9nQ/8/D/APfof/FUf2dD/wA/D/8Afof/ABVWKKAK/wDZ0P8Az8P/AN+h/wDFUf2dD/z8P/36H/xVWKKAK/8AZ0P/AD8P/wB+h/8AFUf2dD/z8P8A9+h/8VViigCv/Z0P/Pw//fof/FUf2dD/AM/D/wDfof8AxVWKKAK/9nQ/8/D/APfof/FUf2dD/wA/D/8Afof/ABVWKKAK/wDZ0P8Az8P/AN+h/wDFUh0xWGIZyz9ldNufxyas0tAGMQQSCMEdQa9k0P8A5F7Tv+vWL/0AV5De/wDIQuP+urfzr17Q/wDkXtO/69Yv/QBSGX6818Y/8jNP/up/6CK9KrzXxj/yM0/+6n/oIoQGHUd1/qIv95v5CpKjuv8AURf7zfyFMCrRRRSAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAqxadZf9z/ANmFV6sWnWX/AHP/AGYUwJqKKKYBVa5/4+5v99v51Zqtc/8AH3N/vt/OkBq/8s4v+uSf+gitfR9PsrjT7281H7S0du0SLHbMoZi5buQf7v61kf8ALOL/AK5J/wCgit3Q1judD1OyNzbQzSyQOguZRGrBS+eT9RTJNVvCluqknQ9ewBk/vov/AImsPV7Cwh06xvtM+0CK6aRClwysylNvOQB13fpWnf6a19CqIfDdoVbO+2vACfY5c8VS1tI7XQtLsRdW9xNC87v9nlEiqGKY5HHY0AQWeiXWp2tmunWM0txcSzRq3nKVlMaK7KqYBBCsDkk5yAORVg+C9dEYkFtC8boXieO8hdZwM5ERD/vWG05VMkcZHIzJpGv2thp1lBNHMzW8l+zFFGCJ7dIkxz2ZCT7YxnpS6Z4gtbKbw68scxGlzvLNtUfMC4b5eeTgd8UAVbTwnrN9aW9zbWimO6Rntt08aNcbWZSI1ZgXYFTlVBPK8fMuX/8ACOTXUOlf2Ypklu7B7ucyyokcQWeWMks2FVcRryx6nryBWyl7pOn6d4TvdQa++02Vo88UMCKUmIu5yqliwMfzLyQG4PTjlth4ztY0SG7hZUl097eeQWkU4jk+1STqyxSfK6/OAQcEckHgZAMWPwprEktygt4kFr5ZmlkuYkjUSAlG8xmClWA4YHByOeRlNR8LazpNtLNqFoIRC4SWMzIZIiSQC0YO5VOOGIAORgnIzc1bxHHf2GoWrTy3Pmva/Z5DZxWwWOJZAVMcZKrzJgYzkDt0p9x4mtm1DWbqCKXN7FCsAdRwySRMd2D0/dnpntQBRl8J61C0CSWi755Y4RGs8bPHJJ9xZFDZjJ54fb0PoacfCWqw3FpHdxwwLcz/AGfebmIiKQYyknzfu2AP3X2ngjsa6G98cWc2rQX1tLNHDLqEN5d2S6XbRkBX3kCdCGkIOcbguc5OD152DWYYNLmgEcjSvqUN2vQLtRZAQT2Pzjt60AVNa0t9F1m50+WWKYwSMgeKRXDAHAPykgH1GcjoaSfR762l1COaDa+mv5d0N6ny237Mdefm44zT9fubO8168u9OkneC4maUefEI2BYkkYDMOM9c8+1bmr69ot1FrtxZG/N3rUiytFLCixwN5gkZQwclxnODheg4OeADLv8Awrq2kQyT6laBI7eRUnRLiNpIs5xuUEsobHDEYOQRnIzZv/Ck9tpeoahmK2FnfNatZzXkLypjdnJBG4gjGAvPJHApdQ8QWt3feJZo45gurf6gMoyv79JPm544U9M80/V9e07Vo9eB+1Qm81Rr+1/dK24Ev8r/ADDbww5G7v8AWgDK03QtQ1a3nnsoUaC3ZFmmkmSJIi4bbuZyAoO0jJOM4HUgG2/hu4t9PvRdRSJqFvfWtqkQZSrCVJWzkcHOxCCDgg55yDVrRPsB8E6wmqS3MML39mBJbRiRlbZcnlSyhhwR1HUHtirT+KdInk+z3djcT6dHdWQSNiA0lvBHKhLkEfOfMBwDjqM8AkAxpPDGrJeWlqlvHPJeEiA21xHMjkfe+dGKjHU5PA5OBTx4T1YysgWzKJEJmnGoQeSqliozLv2ZJUjbnPB44rffxjpaJY2yLPNAovIrqSKwgsyY7iONMpHESpZdhPzHnAGRn5a2ma/oml6fc6XBNdSW8zRzi6uNKt52WVdylfJkdl2lWHzBgQQeoPABlW3g/XLtnWOyCMly1oVmnjiJmGP3YDsMv8wwo5POM4NQ3nhrVrFYDcWhLTyeSscUiyOsmB+7dFJZH5+6wDdeODWldeJ0u5LaS6kmuZYdWe8eYwJF5kZESr8inCtiM8Dgccmn6f4th0y8luoreSVzrEd+kb4UNGokBUnnDHzB2I6/QgGe/hHW0vobNLRZ55jIsa21xHMGaNdzplGI3Ac7c55HHIqex8G6hc65Y6fcyW0C3oLR3KXUUsbAEg4ZX2sQR90HPtWlP4ss47uJbW5mmsVW5JgGk21mUeSFo1P7pvn+9yTjAHAPSs/SPEFrp66GJo5m/s+9mmmKAco4jHy88kbDwcdufQAwbiB7W4eCQxs8Z2kxSLIp+jKSD9QaiqW4WBbhxaSSSwg/I8sYRmHqVBIH0yaioGFFFFABRRRQAUUUUAFFFFABRRRQBr3NvoS63bRWt7cPpzKnnzNHh0P8WBj+h/HuW1voTa3cxXV7cJpyq/kTLHl3P8ORj+g/DtkUUCCiiigZm33/ACELj/rq38zXr2h/8i9p3/XrF/6AK8hvv+Qhcf8AXVv5mvXtD/5F7Tv+vWL/ANAFSxov15r4x/5Gaf8A3U/9BFelV5r4x/5Gaf8A3U/9BFCAw6juv9RF/vN/IVJUd1/qIv8Aeb+QpgVaKKKQBRRRQAUUUUAFFFFABRRRQAUUUUAFFFFABRRRQAUUUUAFFFFABRRRQAUUUUAFFFFABRRRQAUUUUAFFFFABRRRQAUUUUAFFFFABRRRQAUUUUAFWLTrL/uf+zCq9WLTrL/uf+zCmBNRRRTAKrXP/H3N/vt/OrNVrn/j7m/32/nSA1f+WcX/AFyT/wBBFJS/8s4v+uSf+gikpiCiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigDNvv+Qhcf9dW/ma9e0P8A5F7Tv+vWL/0AV5Dff8hC4/66t/M1ai1fUooUjj1C6RFUKqrOwAA7AZqRo9jrzXxj/wAjNP8A7qf+gisn+29V/wCgnef+BDf402aeW58uW4leWRl5d2LE8kdTQgI6juv9RF/vN/IVJUd1/qIv95v5CmBVooopAFFFFABRRRQAUUUUAFFFFABRRRQAUUUUAFFFFABRRRQAUUUUAFFFFABRRRQAUUUUAFFFFABRRRQAUUUUAFFFFABRRRQAUUUUAFFFFABRRRQAVYtOsv8Auf8AswqvVi06y/7n/swpgTUUUUwCq1z/AMfc3++386s1Wuf+Pub/AH2/nSA1f+WcX/XJP/QRSUv/ACzi/wCuSf8AoIpKYgooooA1NH0uPUVmM8jR8rDBj+KZ87Afb5TmobXS3uLVriW4gtYvM8pWnLDe+MlRgHpkZJwBkc1Nba5NZafDbWcUKlJGleSWFJSzHABG5TtwB29TUs2s2l15y3WnFo2uGuYkjm2bHYAOD8pyp2jgYIx1oESaloaR6rqHlTQWVpFdvBD57N8xH8IwCeBjJOAMjJp194e3axfR2jw20K3j21tHKzZlYH7i8HnleWIHI5qK6123v5Lk3tg0iSXT3USpPt2M+Nysdp3Kdq9Np4681Z/4Sxy95lbyBLi6a5X7HeGFlLDBDHadw4XsMYPrRoBX0XRFur7TmvpoI4rm4VVgkZg8yBwGxgcdxyRkg4qDRrKK91o20qqUMU5AZ9oBWNypJ9iAalsNbt7ZrCW6sWuJ9PfdC6z7AV378MNpJIJYg5HXkGqmm6gthqf2t4POUpIhj37ch0Zev/AqAJW0SXyxJb3VvcwtHI6yRF8ExjLrhlB3BSDyMY71TurV7QxCRkLSRLLhTkqG5APvjB+hFa1jfQyX9jDaItnZ2sjTSm5uAxYNgPk4XPygAKBnr1zWVfXP2u+mnVdqux2L/dXoo/AYH4UAdL4n8FnTvGUWk6JI9xb3UxhtpJiMhlco4cgADaQSTj7pBpdW8GW0FzdS6fqkEWm2sNo7XF6zbmM8RdSFRCT908AEjI6gEhlz46mnfXGSyRG1OeSeBmk3NZGQbZdpwM7k+UnjoKqah4o+36TPZfZPL82OxTf5ucfZoWjzjH8W7PtjHPWgDRGgaDJqmnaIBqEV/qFravHdm4R4hNNGjBTH5YIXLbc78jrz0rK/4Ra7+w6fMLm1M+pNttLMMxmlbzTERwu1fmXqzAEHgkggXW8V2Kz2uoQaRKNWtLSG3hnluw8KNFGqCURhAd3y5GXIB5wcVnr4imhbQZLaFUm0Ufu2Y7hIwnaUEjjAy2MZ7e9AFuLwtPDqEawz6dqcTpdDery+UHhiLupOFbcBgjHykkckZq1qHhvSo9HuGtBex3lpptpfyTTTK0MnnCPMYUICpzJkfM2QppLzxubjWEvlXVJkWK5jEF/qhuVTzomj+QlBtA3ZxznAGR1rL1vxLfa1b2lrJPcJZWtvBClq07NGGjiEe8L0BOCenG48mgC3qPgfUbC4e3iubO+uY71LCWG0kZmjlfOwHcoHzbTggnGMHB4pq+DbqbUILWz1DT7pZvPUXEcjrEjwoXdCzKMHbgg42nI564ml8bTf2pqV/bWaxTXmqwalHuk3CJomkYKRgbgTJ146e/Et543NxrCXyrqkyLFcxiC/1Q3Kp50TR/ISg2gbs45zgDI60AcxdwR2108UN1FdouMTQhwr8dt6q3tyBUNFFAwooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigDNvv8AkIXH/XVv5mmj7o+lOvv+Qhcf9dW/maaPuj6UhoWrP/LGL/dP/oRqtVn/AJYxf7p/9CNACVHdf6iL/eb+QqSo7r/URf7zfyFAFWiiikAUUUUAFFFFABRRRQAUUUUAFFFFABRRRQAUUUUAFFFFABRRRQAUUUUAFFFFABRRRQAUUUUAFFFFABRRRQAUUUUAFFFFABRRRQAUUUUAFFFFABVi06y/7n/swqvVi06y/wC5/wCzCmBNRRRTAKrXP/H3N/vt/OrNVrn/AI+5v99v50gNUHdDCw5BjUA/QAH9RSVmQ3c0ClYnwp52kAj8jUn9pXP95P8Av0v+FAi/RVD+0rn+8n/fpf8ACj+0rn+8n/fpf8KAL9FUP7Suf7yf9+l/wo/tK5/vJ/36X/CgC/RVD+0rn+8n/fpf8KP7Suf7yf8Afpf8KAL9FUP7Suf7yf8Afpf8KP7Suf7yf9+l/wAKAL9FUP7Suf7yf9+l/wAKP7Suf7yf9+l/woAv0VQ/tK5/vJ/36X/Cj+0rn+8n/fpf8KAL9FUP7Suf7yf9+l/wo/tK5/vJ/wB+l/woAv0VQ/tK5/vJ/wB+l/wo/tK5/vJ/36X/AAoAv0VQ/tK5/vJ/36X/AAo/tK5/vJ/36X/CgC/RVD+0rn+8n/fpf8KP7Suf7yf9+l/woAv0VQ/tK5/vJ/36X/Cj+0rn+8n/AH6X/CgC/RVD+0rn+8n/AH6X/Cj+0rn+8n/fpf8ACgC/RVD+0rn+8n/fpf8ACj+0rn+8n/fpf8KAL9FUP7Suf7yf9+l/wo/tK5/vJ/36X/CgC/RVD+0rn+8n/fpf8KP7Suf7yf8Afpf8KAL9FUP7Suf7yf8Afpf8KP7Suf7yf9+l/wAKAL9FUP7Suf7yf9+l/wAKP7Suf7yf9+l/woAv0VQ/tK5/vJ/36X/Cj+0rn+8n/fpf8KAL9KqlmCryTWf/AGlc/wB5P+/S/wCFI9/cuhUyAA8HagXP5CgBl2we9ndDlWkYg+ozSD7o+lRVKPuj6Uhi1Z/5Yxf7p/8AQjVarP8Ayxi/3T/6EaYCVHdf6iL/AHm/kKkqO6/1EX+838hQBVooopAFFFFABRRRQAUUUUAFFFFABRRRQAUUUUAFFFFABRRRQAUUUUAFFFFABRRRQAUUUUAFFFFABRRRQAUUUUAFFFFABRRRQAUUUUAFFFFABRRRQAVYtOsv+5/7MKr1YtOsv+5/7MKYE1FFFMAqtc/8fc3++386s1Wuf+Pub/fb+dIC9BZwpCjTJ5juobBJAUHp0qTyLb/n2T/vpv8AGn/8s4v+uSf+gikoEN8i2/59k/76b/GjyLb/AJ9k/wC+m/xp1FMBvkW3/Psn/fTf40eRbf8APsn/AH03+NOooAb5Ft/z7J/303+NHkW3/Psn/fTf406igBvkW3/Psn/fTf40eRbf8+yf99N/jTqKAG+Rbf8APsn/AH03+NHkW3/Psn/fTf406igBvkW3/Psn/fTf40eRbf8APsn/AH03+NOooAb5Ft/z7J/303+NHkW3/Psn/fTf406igBvkW3/Psn/fTf40eRbf8+yf99N/jTqKAG+Rbf8APsn/AH03+NHkW3/Psn/fTf406igBvkW3/Psn/fTf40eRbf8APsn/AH03+NOooAb5Ft/z7J/303+NHkW3/Psn/fTf406igBvkW3/Psn/fTf40eRbf8+yf99N/jTqKAG+Rbf8APsn/AH03+NHkW3/Psn/fTf406igBvkW3/Psn/fTf40eRbf8APsn/AH03+NOooAb5Ft/z7J/303+NHkW3/Psn/fTf406igBvkW3/Psn/fTf40eRbf8+yf99N/jTqKAG+Rbf8APsn/AH03+NHkW3/Psn/fTf406igBvkW3/Psn/fTf40eRbf8APsn/AH03+NOooAb5Ft/z7J/303+NIbW1kG3yhFno6sePzJp9FIDIkQxSvG33kYqfqKePuj6U6+/5CFx/11b+Zpo+6PpQMWrP/LGL/dP/AKEarVZ/5Yxf7p/9CNACVHdf6iL/AHm/kKkqO6/1EX+838hQBVooopAFFFFABRRRQAUUUUAFFFFABRRRQAUUUUAFFFFABRRRQAUUUUAFFFFABRRRQAUUUUAFFFFABRRRQAUUUUAFFFFABRRRQAUUUUAFFFFABRRRQAVYtOsv+5/7MKr1YtOsv+5/7MKYE1FFFMAqtc/8fc3++386s1Wuf+Pub/fb+dIDV/5Zxf8AXJP/AEEVu6E0dtomp3ptraaaKSBENzEJFUMXzwfoKwv+WcX/AFyT/wBBFa+j6hY2+n3tlqX2lEuWidZLYKWUoW7Ej+9+lMk6Cea1t490txoqZ6b9Ddcn05SsTW3jutC0u+Frb280zzo/2eIRqwUpjgcdzVi61HR76MR3ureILlFO4LMEcA+uC9UdXv7CbTrGx0wXBitWkcvcKqsxfbxgE9Nv60AXNK0M6vp2nJLeQ20M094u/wCygtH5MKSksw+Zgd2Mc7cEjOcVZh8J6XdrYfZNcmZtU3JZJJYbW8xSVKy4kIRSduGUv1OQMc49jr91YWtvBDHCy27XLKXU5JniWJ889lQEe+c56Utp4gurKTSnijhJ0uVpYdyn5iW3fNzyMjtigDQsfDFhcQaQLrWTBc6whNvEtrvWNvNeIeY24bVJQYZQx+9lRgFr8PhCXVYdMjSCaL7Npck159ktfPmdxdzxgBFI3twoySAFXrwBVQeKo7HStDjs7OzubuxtXCzzxvvtZTPKwK4YKxAZGG4MAfxFUbbxTeQpFFNBb3duto1pLBOrFZ0Mry5chg24O+QykHge+QDRvPBkOlfbJNYv7i1gtxbsq/YszuJlcgGMuArLsIILY64J4zHqXhG3tPt0Fjqhvb2xaMyxi2McbI7BVKuWyW+dMgqAMnBOMnIm1cva3lrbWdtaW93LFK0URchDGGA2l2Y4O8k5J56Y6VLP4jvJ7jUJisSPqEcaSFARs2MjArzwcoPXvQB0V18Nbq1mijeW8jIvILO4luNPaKLdI23dCxb96qnvhc5BHB4zV8PaWGtp49UmurZL9bO8xabCrEEqY8v86na/J2MMDjnFV5/FLz6pban/AGXp8eow3KXL3UayAzupySy79g3Hk7VXnpiqCavcxWMltGI1WS6S73Y+YOgYDHbHznt6UASeI7WysfEd/a6Y8rW0M7oolj2lcMRt+82QOgJOT6Ctu78I6TZSaksuvzH+ypRHdbbDJbcSF8v958xBADBtgGTgtjnntW1H+1dUnvjawWrzsXeOAvt3E5J+dmPJ98VYu/EF1eyaq8scIOqSrLNtU/KQ275eeBk980AaEvha2snv59S1J4tPtnhSKaG28yScyp5iYQsoHyAlstweBnNMvPCUkNrPJZXX2x45YAkaREGSGdN0UnJ4JOFK9iRyetRr4suWNwl7ZWd7bXCQq9rOHCBokCJIpVwwbaCCQ2DuPHTBaeL9Sstan1KBYBJNEIhEUPlxKu0x7VzxsKIVznBUZzQBtWvw4ku5pVgury4i+2GzhmtNOaZN64DvIQ37uMMQAfmJAJ28VStPBttL9it7vV/s1/fJMYojbF40aN3Uh3DZAJj4Kqx65AwCcqx1422mDT7zTrPUrZJTLCl15gMLEANtaN1ODhcgkjgEAc5S28QXVrLprxxwk6dE8UW5T8wZnY7ueuXPTHagDUtfB0eq3tgNFvp7q0uhMXke02yx+SAXxErNvO1l2gHJJxx1qa58CizkaS+u7qytBZNeZu7Axz4WVY2Qxbjhjuyp3YORkrklcfT/ABJeadFZxQJA0dq8zbJELLMsqqsiOM8qVXHGCMkg5wQx9bCtdCx02zsY7u2+zSRwmVhjer7hvdjuyoHXGO2eaANuw8OaMl/ML29uZ7KbSnvbWVLUBxgMDuTzAAysrcbiDgcjNYeh6Sms60liLholcOyt5YZ32qSFVNw3O2MBcjJIGaltvElzbzWrtbW08dtZvZeTIHCyxsXJ3FWBzlzyCOg980rK9js70zyWNtdxsGU284cpg+6sGGOxBzQBqXfhkLBevp81zNLZ3MUEltc2nkTASLwSu44w4KEZ7qe/Fy68H21rY6jc/wBo3F0LKWSBms7LzUR0UcytvHlozkqrYOdpPHSp9J8ViC9vNbupraGeOyW0s9PijkbBTZ5RBbI2oyK2S5bKDisbTfEUml25FvYWbXe2VUvnEnnIJFKsOHCtwT95T1oA2W8J2Gp32i2eiTXXm3Nh9pui1rk7QWLMqh2LN8uAgAzgc8nDLnwMLKRpb+7u7K0Fk14DdWBjnwsqxlDFv4J3Ag7sHIyRzjLt/FN1bnT2S1tWksoWty7qx+0QtuzFIu7aVwxHAB98gGoH1sK10LHTbOxju7b7NJHCZWGN6vuG92O7KgdcY7Z5oA1bnwpYJEwtNZknuXsTf28bWexWiC7mDtvO1wA/ADLwPm545atUeILpZo5BHDujsGsB8p/1bIyE9fvYY+3tWVQAUUUUDCiiigAooooAKKKKANe51izn1u2vY9Ht4YIVQPaqfklx1J47/wD680W2sWcGt3N7Jo9vNBMrhLVj8kWehHHb/wDVisiigQUUUUDM2+/5CFx/11b+Zpo+6PpTr7/kIXH/AF1b+Zpo+6PpSGhas/8ALGL/AHT/AOhGq1Wf+WMX+6f/AEI0AJUd1/qIv95v5CpKjuv9RF/vN/IUAVaKKKQBRRRQAUUUUAFFFFABRRRQAUUUUAFFFFABRRRQAUUUUAFFFFABRRRQAUUUUAFFFFABRRRQAUUUUAFFFFABRRRQAUUUUAFFFFABRRRQAUUUUAFWLTrL/uf+zCq9WLTrL/uf+zCmBNRRRTAKrXP/AB9zf77fzqzVa5/4+5v99v50gNX/AJZxf9ck/wDQRSUv/LOL/rkn/oIpKYgooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAzb7/AJCFx/11b+Zpo+6PpTr7/kIXH/XVv5mkUHaPpSGgqz/yxi/3T/6Ear7TVjpDF/un/wBCNACVHdf6iL/eb+QqSo7r/URf7zfyFAFWiiikAUUUUAFFFFABRRRQAUUUUAFFFFABRRRQAUUUUAFFFFABRRRQAUUUUAFFFFABRRRQAUUUUAFFFFABRRRQAUUUUAFFFFABRRRQAUUUUAFFFFABVi06y/7n/swqvVi06y/7n/swpgTUUUUwCq1z/wAfc3++386s0yezuWuZWW3lILkghDzzSAv/APLOL/rkn/oIpKl8ibZH+6fiNAflP90UnkTf88n/AO+TTER0VJ5E3/PJ/wDvk0eRN/zyf/vk0Ab3hvSmu7aaZ7CW6jmkW0DJCX8ncMtJwOCvy/nVNdPtrKyabVkuDIbl7YRwsF8soAWJyDn7wwOOh5FUpGu5LaKB0cxQlii7MY3de3PQflVxdV1YPKxJZpWDsXgVsMBjcMr8rf7QwaBGlrtrZR6rqV7fi4k83UZoY1gcLt24LMSQc/fXA478ird/olreaxqV1eTCMS6lLArG5jhEWMEuQ/L/AHh8q46HnkVhDVdWEs8hJZriTzXLwK2H/vLkfKeeq4NINV1XfcM4Ev2mTzZBNapIpfn5gGUhTz2xQBoaFaWVpqmhyXPnyXF1cpJG0TgIgEuwZBBLZKnoRgY61U8P7D4ifzSwTyLncVGSB5L5wKis9U1WwjjS1JUQvviLQKzRnvtYgkA45A4P41XtJr6xvBdWokjmAYB/Lz94EHqPQmgDQj0ywvYYZrT7RF54mjSKWRXPmooYfMFGQwYDGAQe9Z2oW0VpNHDGXLiJDNuxw5GSB9MgfUGr1vfzyala3GorL5doQ8UVtbqgyDuxgYC5PVsE+xrOuBc3NzLPLG5klcux2nkk5NAHe+KvC9jqHjSSbTY0sdNS6mgvxCgVbTyclmAAwN0YBHq2RUGvaZoTrfavLZzwQxQaaYbOydIlJnt2dssVbGCoOcEnnPXcOYm1vXJ/7T8yebGrOHvQsYUTMG3AkAcck9MUy41TV7q0e2uHd4ZFgVl8oDIhQpHyBnhWI9++aAOsWSGXxPomgSaZp72F9ZWKTbbKNZUMkMZeXzVUPkElslscHPGayYvDumT2/h61hkujqGuMFExdRDD/AKS0QOzbubIXOMjB7nOBTfxLrz2Ytt6oBbrbebFZxpMYlUKEMqoHI2gAjdyODms97vUpI7JC0oFipW2KptMQ3l+CBnO5ic9aAOs/4RvT7bWYP7MvprYtDfBkh1OC4mAit2dWLRcKr8qVPOAwyc8S6/DaW3hspdxaVFE+lWL2QgSEXRuGjjZ2bZ+82lfMJL8Elcc4rm7jX9auNQF6ywx3O2VDJBYRRFxIpV92xBuJDHk5IzxiqF5NfahLHJdh5HjijhU+XjCIoVRwOygCgDrtQ8F6VLq1zpujT3kctprMGmSS3bI6uJi4DBVUY2lCDyd3X5elI3hLRH1q2hW6kjt3S8MsUV/b3cyiGFpFkzH8qhsY2Hn5Tzzkc5NrOtXEt5LJNL5l7cpdzusYUtKu7awIA2kb26Y6+wqW41/WrjUBessMdztlQyQWEURcSKVfdsQbiQx5OSM8YoAyrtrZ7p2sYpYbc42RzSiRhx3YKoPPsKhqTyJv+eT/APfJo8ib/nk//fJoAjoqTyJv+eT/APfJo8ib/nk//fJoGR0VJ5E3/PJ/++TR5E3/ADyf/vk0AR0VJ5E3/PJ/++TR5E3/ADyf/vk0AR0VJ5E3/PJ/++TR5E3/ADyf/vk0AR0VJ5E3/PJ/++TR5E3/ADyf/vk0AR0VJ5E3/PJ/++TR5E3/ADyf/vk0AR0VJ5E3/PJ/++TR5E3/ADyf/vk0AR0VJ5E3/PJ/++TR5E3/ADyf/vk0AR0VJ5E3/PJ/++TR5E3/ADyf/vk0AZN9/wAhC4/66t/M1a06zN/OIEdUdkJTceGPpUd5Z3LX07LbykGRiCEPPNOS1ulCkQTAjGCEPFIaLEulT21i1zdDyfn2JG33nPf8BUB/1UX+7/U1PdtqN9Ir3STyMqhRlDwKhkRo1jV1KsF5BGD1NADKjuv9RF/vN/IVJRLBLNAnkxPJhmztUnHAoAo0VP8AYbv/AJ9Zv+/Zo+w3f/PrN/37NAEFFT/Ybv8A59Zv+/Zo+w3f/PrN/wB+zQBBRU/2G7/59Zv+/Zo+w3f/AD6zf9+zQBBRU/2G7/59Zv8Av2aPsN3/AM+s3/fs0AQUVP8AYbv/AJ9Zv+/Zo+w3f/PrN/37NAEFFT/Ybv8A59Zv+/Zo+w3f/PrN/wB+zQBBRU/2G7/59Zv+/Zo+w3f/AD6zf9+zQBBRU/2G7/59Zv8Av2aPsN3/AM+s3/fs0AQUVP8AYbv/AJ9Zv+/Zo+w3f/PrN/37NAEFFT/Ybv8A59Zv+/Zo+w3f/PrN/wB+zQBBRU/2G7/59Zv+/Zo+w3f/AD6zf9+zQBBRU/2G7/59Zv8Av2aPsN3/AM+s3/fs0AQUVP8AYbv/AJ9Zv+/Zo+w3f/PrN/37NAEFFT/Ybv8A59Zv+/Zo+w3f/PrN/wB+zQBBRU/2G7/59Zv+/Zo+w3f/AD6zf9+zQBBRU/2G7/59Zv8Av2aPsN3/AM+s3/fs0AQUVP8AYbv/AJ9Zv+/Zo+w3f/PrN/37NAEFFT/Ybv8A59Zv+/Zo+w3f/PrN/wB+zQBBRU/2G7/59Zv+/Zo+w3f/AD6zf9+zQBBRU/2G7/59Zv8Av2aPsN3/AM+s3/fs0AQUVP8AYbv/AJ9Zv+/Zo+w3f/PrN/37NAEFWLTrL/uf+zCk+w3f/PrN/wB+zU0FvPCJWlhkQbMZZSO4oELRRRTGFXX/ANY31NUquv8A6xvqaBDaKsRWVxPaT3MURaG32+a4/hycCq9ABRT5IpImAlRkJUMAwxkEZB+hBzTKACiinpFJIrmNGYRrucqM7RkDJ9BkgfjQAyiipTbSrZpdFP3LyNGrZHLKASMdejD86AIqKKci73Cjv+lADaKsQ75Z1htikZY4DPIqZ+rEgD86sX1lqGmhPtcqDeAVEd0khIIyDhWJwQcg0CM+ipPtE3/PV/8Avo1LKt3DDBLK7qk6F4zvzuAYqT145U0AVqKl89z/AKw+YPRuf1psi7G4OVIyD7UDGUUUUAFFFFABRRRQAUUUUAFFFFABRRRQAUUUUAFFFFABRRRQAUUUUAFFFal5oF5Za+NIl8trhnVFZW+Q575I6ev0NUoyaukS5JOzMuirF/ZyadqNxZzlWkt5GjYocgkHHGar1LTTsxppq6CiiigYVFcfeT/d/qalqK4+8n+7/U0AQ1Zh/wBQP94/yFVqsw/6gf7x/kKAHUVJBBJc3EcECl5JGCoo7k9KJ4JLa4kgnUpJGxV1PYjrQBHRTxFI0TSqjGNCFZwOFJzgE++D+RplABRRRQAUU+WKSCVopkaORDtZHGCp9CKdbW0t3N5Vum99jPjIHCqWJ59gaAIqKKKACipeIlBwC7DPI6CpJftUMcLyO6rOm+M7+q7iufblSPwoArUVJ9om/wCer/8AfRo+0Tf89X/76NAEdFSfaJv+er/99Gj7RN/z1f8A76NAEdFSfaJv+er/APfRo+0Tf89X/wC+jQBHRUvnuf8AWHzB6Nz+tNkXY3BypGQfagBlFFFABRRRQAUUUUAFFFFABRRRQAUUUUAFFFFABRRRQAUUVeGlXDaGdVUobcTmAgE7gQAc4x0+YDr1pqLexLaW5Roq9c6TcWuk2eoSlPKvGcRqD8w24ySO3XiqNEouLswTT2CiiikUFI/+pf6D+YpaR/8AUv8AQfzFAFWiiigYVdf/AFjfU1Sq6/8ArG+poEdLps+l2tpY2l3eyr54drgRRK6DzBsAZt4wVADdDgmktLSy8q0kkksNtvaXMc+6WPLy/vdhAJy3VMH2HPFczRQI66e6jvLtZi2mtMdNiFr5ghCCULGHDDoCAHAD8Dt2qvPd2VpBfSwQ6fJdB7YYMaOm7Y/mlFPBGcA4G30/hNczRQB1dwdMury6tlextoYNSiS2mjjT/VHfuJP8a8KcnI59DVmS6t4/tEdoNPhnuNNIdWe3dTIJwQCwUJnZzgAZwOpANcXRQB1zHRza6cn2e2NpmAyzfaYg6njzNyBRKed2fmIxyO2KWuSk6JaxTPYG4W6mZksjHtClYwCQnHY/lzzmueooA60rp8Ol2Y2WV3LHNAykzQRmVSrF1ICgqAcAmQnOAcDpWPqyxprBCTQyhkGTCkaqpK/d/d/IcZ6j/wCtWVRQApBBIPBHWuqMsEoY2b2D3otrNVN2YygQQ4kA8z5dwYKD36471zHmBh+9TcfUHBozD/cf/vsf4UAa1v8A2e3iqbyRALbdL9n87iLdtOzO7+Hdjr+PetWWWF1tkd9Ma+j09liXMRgWXzySD/ADsLEZ+XJ47VymYf7j/wDfY/wozD/cf/vsf4UAXNaMB1I/ZxCD5aeb5GPL8zaN23HGM56cenGKqTcbFPVVwfzz/WjzEXmNMH1Y5xUZOetACUUUUDCiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACup1XXbK4m1G4hdnuRNNHZvtIBhlYknnpjL+/7z2rlqK0hUlBNLqZypqTTfQ7Y65pgn1eSO+BS8muS0UnnYcMhEZVB8nU8l+RgYAxmqFxrsNxaT2ct27Wn9m20ccQU4EyeVuIGPvABxnuOM4xXMUVrLFTatZGaw8U7na3euac1zZBL9X8h7gRXBE0jQq0YWJmMnOQwyQowDyBUjanHYT2L3t6ktzJpbCK8lEoAYzsQxK4kGVBG4cnPIwTXF29xNazrNazSQyp92SNirL9CKLi5nu52nu5pJ5WxuklcsxwMck+1X9alq7a/h08/In6utFfQn1a4+1arcT7oXMjbi0AfYx7kb/m+uec5rOuPvJ/u/wBTUtRXH3k/3f6muSTu7s6YqysQ1Zh/1A/3j/IVWqzD/qB/vH+QpDNfQ2tYJLm6vLgwiKFlj2KGcu/yghSRnAJPXjArSlXT715ZLe4ikkudPCIbopEyzI6Ak5YhSUUnOecmuYooEdZdTQQ6PfWVrJYEBLNnCeUS+ISJCrHq27HTnJOOpqSQ6d/akAnGmfYzqMP2XyvLyLfcd3mY5xt258znOfeuPooA6my1CykbTzPb6aokv2gnBhQbbf5ME56feb5+vHXimwixtvDUjbrSaYR+ZEzmEssgmHybNu9vlBOSdpBxiuYooA7eW4spdc1a4kSwupnmVrYGa3RXhJbJy6sm77uc4f361WsJLWCFWgOnQQ/ZrpZQ8qNMspWQKA33iNu0DHynnua5Gii4HReFEshM8l81syebGjxXDRKNhzufMiknGMYTB56jFQ3ggPhuMp9lhZH2hF8mSSbJY7iR+8TA4weOn0rDooAll52MOhUD8hit62urWPTY3f7LLLDpTCNZgr7ZPtZP3T/FtJOPT2rn0k2gggMp6g0u6H/nm/8A32P8KANxUtLnxnpflxwNFO9oZY41Hl7mCb12jgck5H4VcDWcVzb/AG5NM81PtRVYhGY9giPlhscE7umfm9e1c5b3ItLqK4tw6SwuHRtwOGByDgj1qMvEzElHyTk/OP8ACgDoYJbSTTIpHGn+Q0EzXYZY1m84ltuwfeA/1eAvyjnPepGit30O8aJNPa3j0+JomUIZlkLxhy38QOSw59Rt4rmcw/3H/wC+x/hVx9Vkew+xbQkB27hGkaF9vTcyoC34k880AdGtzpj6vqzR29hI0c6raoGghjaEM2SC6lCc7ffHQ4GKqL9lFnauLexQRXAH2YzQOZxuY8yfeUAcfNlTx64rm8w/3H/77H+FGYf7j/8AfY/woAu64qJqjCOaGUFFJMMcaqpI+7+7+Qkeo6/pVObjYp6quD+ef60eYi8xpg+rHOKjJz1oASiiigYUUUUAFFFFABRRRQAUUUUAFFFFABRRRQAUUUUAFb+malZxaPBYXcpWOa4mW5AUkpG6xbX98Mm7HX5fesCirhNwd0RKKkrM6uHW7Gc2xkuGtTDczvCMuvlp5MaRBmT5sfJg7eevTOadqHiNIxqEumXpS5ma0IkhDgsUjcSEM3zdSOScnPfmuSorb6zO39drGXsIX/rvc7RNY0mKTVjb3irDdTXR8lxMAyshEZRF+TqTnf0wMAYpi3iXHh7UGhvd9pHp8Mf2LYwEL74w3ONvzEMcgknOT0rjqszaje3FpHaz3lxLbx42QvKxRMDAwCcDiq+tNp3Xf8fmT9XV1Zm54q1eDU0QWk1q9uspaGJBOJIVI+6Q+UUDgYTjgdq5l/8AUv8AQfzFLSP/AKl/oP5iuepUdSXMzenBQjyoq0UUVBoFTrMuPnzn2Gc1BRQBZ86P1f8A75H+NHnR+r/98j/Gq1FAiz50fq//AHyP8aPOj9X/AO+R/jVaigCz50fq/wD3yP8AGjzo/V/++R/jVaigCz50fq//AHyP8aPOj9X/AO+R/jVaigCz50fq/wD3yP8AGjzo/V/++R/jVaigCz50fq//AHyP8aPOj9X/AO+R/jVaigCz50fq/wD3yP8AGjzo/V/++R/jVaigCz50fq//AHyP8aPOj9X/AO+R/jVaigCz50fq/wD3yP8AGjzo/V/++R/jVaigCz50fq//AHyP8aPOj9X/AO+R/jVaigCz50fq/wD3yP8AGjzo/V/++R/jVaigCz50fq//AHyP8aPOj9X/AO+R/jVaigCz50fq/wD3yP8AGjzo/V/++R/jVaigCz50fq//AHyP8aPOj9X/AO+R/jVaigCz50fq/wD3yP8AGjzo/V/++R/jVaigCz50fq//AHyP8aPOj9X/AO+R/jVaigCz50fq/wD3yP8AGjzo/V/++R/jVaigCz50fq//AHyP8aPOj9X/AO+R/jVaigCz50fq/wD3yP8AGjzo/V/++R/jVaigCz50fq//AHyP8aPOj9X/AO+R/jVaigCz50fq/wD3yP8AGjzo/V/++R/jVaigCwZo8cbs/T/69Qu+9s/kKbRQMKkjk2cHp/Ko6KALPnR+r/8AfI/xo86P1f8A75H+NVqKBFnzo/V/++R/jR50fq//AHyP8arUUAWfOj9X/wC+R/jR50fq/wD3yP8AGq1FAFnzo/V/++R/jR50fq//AHyP8arUUAWfOj9X/wC+R/jR50fq/wD3yP8AGq1FAFnzo/V/++R/jR50fq//AHyP8arUUAWfOj9X/wC+R/jR50fq/wD3yP8AGq1FAFnzo/V/++R/jR50fq//AHyP8arUUAWfOj9X/wC+R/jR50fq/wD3yP8AGq1FAFnzo/V/++R/jR50fq//AHyP8arUUAWfOj9X/wC+R/jR50fq/wD3yP8AGq1FAFnzo/V/++R/jR50fq//AHyP8arUUAWfOj9X/wC+R/jR50fq/wD3yP8AGq1FAFnzo/V/++R/jR50fq//AHyP8arUUAWfOj9X/wC+R/jR50fq/wD3yP8AGq1FAFnzo/V/++R/jR50fq//AHyP8arUUAWfOj9X/wC+R/jR50fq/wD3yP8AGq1FAFnzo/V/++R/jR50fq//AHyP8arUUAWfOj9X/wC+R/jR50fq/wD3yP8AGq1FAFnzo/V/++R/jR50fq//AHyP8arUUAWfOj9X/wC+R/jR50fq/wD3yP8AGq1FAFnzo/V/++R/jUckoYYXOPU1FRQAUUUUDCiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooA/9k=)

Figure 1.2 - GitHub Project management




Figure 2 - Discord